Part C2: Pricing Data

| Document reference | Title | No of pages |
| --- | --- | --- |
| C2.1 | Pricing instructions | 2 - 3 |
| C2.2 | Price Lists | 4-52 |

C2.1 Pricing assumptions: Option A

- General

  - How work is priced and assessed for payment

Clause 11 in NEC3 Term Service Contract (TSC3) core clauses and Option A states:

| Identified and | defined 11.2 | terms (12) The Price List is the price list unless later changed in accordance with this contract. |
| --- | --- | --- |
|  |  | (17) The Price for Services Provided to date is the total of the Price for each lump sum item in the Price List which the Contractor has completed and where a quantity is stated for an item in the Price List, an amount calculated by multiplying the quantity which the Contractor has completed by the rate. |
|  |  | (19) The Prices are the amounts stated in the Price column of the Price List. Where a quantity is stated for an item in the Price List, the Price is calculated by multiplying the quantity by the rate. |

Clause 50 in NEC3 Term Service Contract (TSC3) core clauses and Option A states:

Assessing the amount due

50.2 	The amount due is the Prices for the Services Provided to date plus other                                                                                        amounts to be paid to the Contractor, less amounts to be paid by or retained from the Contractor.

This confirms that Option A is a priced contract where the Prices are derived from a list of items of service which can be priced as lump sums or as estimated quantities of service multiplied by a rate or a mix of both.

  - Function of the Price List

Clause 54.1 in Option A states: “Information in the Price List is not Service Information”.  This confirms that instructions to do work or how it is to be done are not included in the Price List but in the Service Information.  This is further confirmed by Clause 20.1 which states, “The Contractor Provides the Service in accordance with the Service Information”. Hence the Contractor does not provide the Service in accordance with the Price List.   The Price List is only a pricing document.

  - Preparing the price list

Before preparing the price list, both the Employer and tendering contractors should read the TSC3 Guidance Notes pages 14 and 15.  In an Option A contract, either Party may have entered items into the price list either as a process of offer and acceptance (tendering) or by negotiation depending on the nature of the service to be provided.  Alternatively, the Employer, in his Instructions to Tenderers or in a Tender Schedule, may have listed some items that he requires the Contractor to include in the price list to be prepared and priced by him. The Contractor should make a provision of standing time when pricing. Standing time which might be due to the Employer or external factors such as weather, theft and incidents during the occupations and outside of the occupation should be factored on the main rate while pricing.

It is assumed that in preparing or finalising the price list the Contractor:

- Has taken account of the guidance given in the TSC3 Guidance Notes relevant to Option A;

- Understands the function of the Price List and how work is priced and paid for;

- Is aware of the need to link priced rates with parameters for the volume of work involved in Providing the Service as contemplated in price list contained in section C2.2;

- Has listed and priced items in the price list which are inclusive of everything necessary and incidental to Providing the Service in accordance with the Service Information, as it was at the time of tender, as well as correct any Defects not caused by an Employer’s risk. This should also include all liabilities and obligations set forth or implied in the Contract data, as well as any profit.

- Has priced work he decides not to show as a separate item within the Prices or rates of other listed items in order to fulfil the obligation to complete the service for the tendered total of the Prices.

- Understands there is no adjustment to items priced as lump sums if the amount, or quantity, of work within that item later turns out to be different to that which the Contractor estimated at time of tender. The only basis for a change to the (lump sum) Prices is as a result of a compensation event.

- Format of the price list

Entries in the first four columns in the price list in section C2.2 are made either by the Employer or the tendering contractor.

If the Contractor is to be paid an amount for the item which is not adjusted if the quantity of work in the item changes, the tendering Contractor enters the amount in the Price column only, the Unit, Estimated Quantity and Rate columns being left blank.

The pricing table contained in section C2.2 contemplates;

- Volume based pricing with applicable rates based on actual volumes of work provided to the Contractor

- General pricing assumptions

  - The agreement is based on the NEC Term Service Contract.

  - It will be assumed that prices included in the Price List are based on Acts, Ordinances, Regulations, By-laws, International Standards and National Standards that were published 28 days before the closing date for tenders.

  - The Price List is not intended for the ordering of materials. Any ordering of materials, based on the Price List, is at the Contractor’s risk.

  - The prices should cover the cost (as explained in par 1.3 above) for the work as described. The quantities set out in these Price Lists are estimates and do not necessarily represent the actual amount of work to be done per quantity item. The quantities of work accepted and certified for payment will be used for determining payments due and not the quantities given in these Price Lists (refer to par 1.1 above).

  - The short descriptions of the items of payment given in this Price List are only for purposes of identifying the items. More details regarding the extent of the work entailed under each item appear in the Service Information.

  - For each item in the Price List, the Contractor shall provide in the appropriate column the portion of the tendered sum (inclusive of labour and material).

  - The total in the Price List shall be exclusive of VAT and shall be transferred to form C1.1 (Form of Offer and Acceptance).

- Measurement and payment for contract

This part C2 of the specification as well as any reference in part C3 will apply to determine conditions under which payments for this contract are to be made.

This section must be read together with the Additional Definitions and Interpretation Provisions contained in the Z- Clauses contained in Contract Data provided by the Employer (C1.2 TSC3 Contract Data) and in particular Clause ZD6 providing for the annual assessment of the amount due to the Contractor for Providing the Services.

The basis of payment of this contract is the final m3 removed from the drains by the drain cleaner machine or manual/hand team. The quantities provided on the price list are estimates and not guaranteed.

  - Item 1 Cubic meters removed

    - Item 1.1: Cubic Meters Removed by Machine Rate

This refers to the spoil removed in cubic meters (m3) by the machine. The Contractor shall be paid for the spoil removed.

    - Item 1.2: Cubic Meters Removed by Hands Rate

This refers to cleaning of drains and removal of spoil manually using hands. Payment shall be done for the spoil removed.

4.1.3      Item 1.3: Cleaning of Culverts by Hands Rate

This refers to cleaning and opening of culverts manually using hands. The item shall be paid for each culvert cleaned manually using hands.

4.1.4       Item 1.4: Stand-by Rate

This shall be applicable during the annual December break provided that the Contractor is requested to be on stand-by.

4.1.5       Item 1.5: Cleaning of level crossings by Hands Rate

This refers to cleaning and opening of level crossings manually using hands. The item shall be paid for each level crossing cleaned manually using hands.

  - Item 2 Overtime

4.2.1 Item 2.1 Normal Overtime

Only approved overtime agreed between the Project Manager, Depot and Contractor shall be paid. No overtime shall be paid due to Contractor related issues i.e. productivity related or Contractor working extra hours to catch-up on daily targets and availability.

Overtime payments will be made for occupation time during weekdays (Monday to Friday) in excess of the hours of maximum occupation time (TOM) of 8 (eight) hours per day.

4.2.2 Item 2.2 Saturday Overtime

Overtime payment will also be made for work performed on a Saturday when in excess of 5 consecutive days out of every 7 days or in excess of 10 consecutive days out of every 14 days.

Overtime payment will also be made for work performed on a Saturday shift day when work is     performed in excess of 8 hours for the day.

Only the occupation time allocated will be considered for the calculation of overtime. This implies excluding preparation time outside of the 8 hours occupation time.

4.2.3 Item 2.3 Sunday and Public Holiday overtime

Sunday time payment will be made for work performed on a Sunday or Paid Public Holiday when in excess of 5 consecutive days out of every 7 days or in excess of 10 consecutive days out of every 14 days.

Sunday time payment will also be made for work performed on a Sunday shift day when work is performed in excess of 8 hours for the day.

Only the occupation time allocated will be considered for the calculation of overtime. This implies excluding preparation time outside of the 8 hours occupation time.

  - Item 3 Shift Allowance

4.3.1 Item 3.1 Saturday shift allowance

A shift allowance payment will be made for work performed on a Saturday when working five days out of every seven days or ten days out of every fourteen days.

4.3.2 Item 3.2 Sunday and Public Holiday

A shift allowance payment will be made for work performed on a Sunday or Paid Public Holiday when working five days out of every seven days or ten days out of every fourteen days.

4.3.3 Item 3.3 Night shift

A night shift allowance payment will be made when an 8-hours occupation or part thereof falls between 18h00 and 06h00.

  - Item 4 Labour rates

This item shall also be used for any required and approved day labour. The rates are to be for labour (including hand tools), supervision and transport for additional preparation work, approved by the Project Manager. Payment of labour rates is provisional, and the Contractor should get approval from the Project Manager prior to hiring additional labour for any project.

4.5 Item 5 Plant Hire

This item is paid per day and approval by the Project Manager is required prior to the Contractor hiring any of the vehicles or machinery listed under this item.

4.6 Item 6 Moving Machine

This item will be paid for distance travelled from one depot to another in kilometres after completion of work. The distance   travelled from stage area to working site during an occupation does not form part of this item.

4.7 Item 7 Excess for a Cell phone

This item is Provisional and it will only be paid if personnel acting on behalf of the Employer make use of the Contractor’s cell phone for communication in relations to the occupation.

- GENERAL

Payment for a cubic meter (m3) of spoiled removed shall be made per machine. This rate shall include for the full-time availability of the machine including the provision and maintenance of the machine in full operational condition, and also including all maintenance and support staff and fuels.

- All time and productivity records and calculations shall be recorded on every month’s   payment calculations to monitor time allowed for the contractor to achieve the required output.

6. Contract Skills Development Goals for CIBD

The Contractor shall determine the CSDG, expressed in Rand, which shall not be less than the sub-total multiplied by a percentage (%) factor given in Table 2 of the Standard for the applicable class of construction works. The Employer shall state the percentage (%) factor in the Final Tender Summary section dependant on the Class of Construction Works.

Table 2: Construction skills                   Construction skills

development goals for                           development goal (%)

different classes of

engineering and construction

works contracts. Class of

construction works

as identified in terms of the

cidb regulation

Designation                Description

EP                              Civil Engineering    0.25

C2.2 the price list

| Substation Name: | Space: | System Voltage: | Clearance OK |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| De Aar "B" Substation | 3.8 x 4 x 2.5 | 6.6kV |  |  |  |  |  |  |  |  |  |
| CB/Panel number + Designation | kWh Meter | Voltmeter | Differential Protection | Buchholz & Oil Temp | CT Ratio |  | Other Protection Requirements | Functions (refer to clause 7.9.2 of BBC6467) | Equipment rate | Labour rate | Total |
|  |  |  |  |  | Protection CT Ratio | Metering CT Ratio |  |  |  |  |  |
| 1 E Substation |  | X | Solkor 300/5 |  | 100/5 | 100/5 | +IDMT | Ring Cable |  |  |  |
| 2 F Substation |  | X | Solkor 300/5 |  | 50/5 | 50/5 | +IDMT | Ring Cable |  |  |  |
| 3 Transformer 1 (500kVA) |  |  |  | X | 50/5 | 50/5 | Intertripping | Transformer |  |  |  |
| 4 Transformer 2 (500kVA) |  |  |  | X | 50/5 | 50/5 | Intertripping | Transformer |  |  |  |
|  |  |  |  |  |  |  |  |  |  | SUB TOTAL (1) |  |
| SUBSTATION LOW VOLTAGE PANELS: DE AAR "B" SUBSTATION |  |  |  |  |  |  |  |  |  |  |  |
| ITEM | Description |  |  |  |  |  | Quantity | Unit | Equipment rate | Labour rate | Total |
| B | LOW VOLTAGE ELECTRICAL INSTALLATIONS |  |  |  |  |  |  |  |  |  |  |
| 1.01 | Low Voltage panels |  |  |  |  |  |  |  |  |  |  |
|  | Design, supply, install and commission 400V Low Voltage panel comprising of the following: |  |  |  |  |  |  |  |  |  |  |
|  | Feeder type | Technical Description |  |  | Designation |  |  |  |  |  |  |
|  | Incomer: | 3 phase, 800 Amps MCCB |  |  | Transformer 1 and Transformer 2 |  | 2 | each |  |  |  |
|  | Bus coupler: | 3 phase, 800 Amps MCCB |  |  | Buscoupler |  | 1 | each |  |  |  |
|  | Outgoing Feeders: | 3 phase, 400 Amps MCCB |  |  | Hostel,G1/6 D3, Station building and old station |  | 4 | each |  |  |  |
|  |  | 3 phase, 200 Amps MCCB |  |  | Nuwe stasie,Wag Kamer and undesignated |  | 3 | each |  |  |  |
|  |  | 3 phase, 100 Amps MCCB |  |  | SI/S and 3x undesignated |  | 4 | each |  |  |  |
|  |  | 4 phase, 100 Amps MCCB |  |  | Undesignated |  | 2 | each |  |  |  |
|  |  | 3 phase, 30 Amps MCB |  |  | Signal room and 5x undesignated |  | 6 | each |  |  |  |
|  |  | 1 phase, 30 Amps MCB |  |  | 3x Undesignated |  | 3 | each |  |  |  |
|  |  | 1 phase, 15 Amps MCB |  |  | Undesignated |  | 5 | each |  |  |  |
| 1.02 | Indicating instruments |  |  |  |  |  |  |  |  |  |  |
|  | Meter type | Technical Description |  |  | Designation |  |  |  |  |  |  |
|  | Ammeter: | Supply and install 800/5A Maximum Demand Ammeters per Incomer on all phases with their respective Current Transformers |  |  | Incomer #1 and #2 |  | 6 | each |  |  |  |
|  | Voltmeter: | Supply and install 400V Voltmeters in accordance with clause 15 of CEE0082 |  |  | Incomer #1 and #2 |  | 2 | each |  |  |  |
| 1.03 | Steelwork, Busbar and cabling |  |  |  |  |  |  |  |  |  |  |
|  | Panel, Cabling and busbars | Design and supply full metal enclosure to house the above mentioned equipment in accordance with CEE0082, provide and install cabling and busbars for interconnection between various circuits |  |  |  |  | 1 | complete |  |  |  |
|  |  |  |  |  |  |  |  |  |  | SUB TOTAL (2) |  |
| ITEM | Description |  |  |  |  |  | Quantity | Unit | Equipment rate | Labour rate | Total |
| C | OTHER SERVICES |  |  |  |  |  |  |  |  |  |  |
| 1.01 | Preliminary and General (Site establishment, accomodation, travelling etc.) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.02 | Dismantling and Transporting old equipment (MV switchgear panels) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.03 | Dismantling and Transporting old equipment (LV switchgear panels) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.04 | Health, Safety and Enviromental costs |  |  |  |  |  | 1 | complete |  |  |  |
| 1.05 | Supply and install checker plates (0.5m2 / panel) |  |  |  |  |  | 5 | complete |  |  |  |
| 1.06 | Design and supply remote control pendant |  |  |  |  |  | 1 | complete |  |  |  |
| 1.07 | Supply and install substation earthing (Complete/sub) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.08 | Supply and install 11kV XLPE cable for the two 500kVA transfomers incl. terminations |  |  |  |  |  | 30 | metres |  |  |  |
| 1.09 | Supply and Install Battery and charger |  |  |  |  |  | 1 | complete |  |  |  |
| 1.10 | Testing and Certification of the complete Electrical Installations covered by the Scope of this Tender for both MV and LV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1.11 | Provision of One Set "As-Built" Drawings in Electronic Format (drawing software to be used shall be viewable and accept amendments to be done on Micro station V8i) and three (3) sets of copies for both MV and LV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1.12 | Provision of FULL Documentation and Technical Literature covering ALL Electrical Services Installations for both MV and LV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1.13 | Provision of Durable Labels and labelling on all items of equipment and fix connecting schedules etc.. Designations to match those on 'As-Built' Drawings for both MV and LV panels |  |  |  |  |  | 1 | complete |  |  |  |
|  |  |  |  |  |  |  |  |  |  | SUB TOTAL (3) |  |
|  |  |  |  |  | TOTAL FOR De Aar "B" Substation (1+2+3) |  |  |  |  |  |  |

| Substation Name: | Space: | System Voltage: | Clearance OK |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| De Aar "D" Substation | 8 x 3 x 3,3 | 6.6kV |  |  |  |  |  |  |  |  |  |
| CB/Panel number + Designation | kWh Meter | Voltmeter | Differential Protection | Buchholz & Oil Temp | CT Ratio |  | Other Protection Requirements | Functions (refer to clause 7.9.2 of BBC6467) | Equipment rate | Labour rate | Total |
|  |  |  |  |  | Protection CT Ratio | Metering CT Ratio |  |  |  |  |  |
| 1 Transformer No.1 (200kVA) |  |  |  | X | 30/5 | 30/5 | Intertripping | Transformer |  |  |  |
| 2 Municipal Feeder |  | X |  |  | 200/5 | 200/5 |  | Incomer |  |  |  |
| 3 L Substation |  | X | Solkor 300/5 |  | 150/5 | 150/5 | +IDMT | Ring Cable |  |  |  |
| 4 Bus Coupler |  |  |  |  |  |  |  | Bus Coupler |  |  |  |
| 5 H Substation |  | X | Solkor 300/5 |  | 150/5 | 150/5 | +IDMT | Ring Cable |  |  |  |
| 6 E Substation |  | X | Solkor 300/5 |  | 150/5 | 150/5 | +IDMT | Ring Cable |  |  |  |
| 7 Transformer No.2 (200kVA) |  |  |  | X | 30/5 | 30/5 | Intertripping | Transformer |  |  |  |
|  |  |  |  |  |  |  |  |  |  | SUB TOTAL (1) |  |
| SUBSTATION LOW VOLTAGE PANELS : DE AAR "D" SUBSTATION |  |  |  |  |  |  |  |  |  |  |  |
| ITEM | Description |  |  |  |  |  | Quantity | Unit | Equipment rate | Labour rate | Total |
| B | LOW VOLTAGE ELECTRICAL INSTALLATIONS |  |  |  |  |  |  |  |  |  |  |
| 1.01 | Low Voltage panels |  |  |  |  |  |  |  |  |  |  |
|  | Design, supply, install and commission 600V Low Voltage panel comprising of the following: |  |  |  |  |  |  |  |  |  |  |
|  | Feeder type | Technical Description |  |  | Designation |  |  |  |  |  |  |
|  | Incomer: | 3 phase, 300 Amps MCCB |  |  | Transformer 1 and Transformer 2 |  | 2 | each |  |  |  |
|  | Bus coupler: | 3 phase, 300 Amps MCCB |  |  | Buscoupler |  | 1 | each |  |  |  |
|  | Outgoing Feeders: | 3 phase, 200 Amps MCCB |  |  | D2, D3 and Yard lights |  | 3 | each |  |  |  |
|  |  | 3 phase, 60 Amps MCB |  |  | Kiosk and 2x Undesignated |  | 3 | each |  |  |  |
|  |  | 3 phase, 30 Amps MCB |  |  | 3 x Undesignated |  | 3 | each |  |  |  |
|  |  | 1 phase, 50 Amps MCB |  |  | 3 x Undesignated |  | 3 | each |  |  |  |
|  |  | 1 phase, 30 Amps MCB |  |  | HT Supply |  | 3 | each |  |  |  |
|  |  | 1 phase, 15 Amps MCB |  |  | Sub lights |  | 1 | each |  |  |  |
|  |  | 1 phase, 5 Amps MCB |  |  | Sub lights |  | 2 | each |  |  |  |
| 1.02 | Indicating instruments |  |  |  |  |  |  |  |  |  |  |
|  | Meter type | Technical Description |  |  | Designation |  |  |  |  |  |  |
|  | Ammeter: | Supply and install 300/5A Maximum Demand Ammeters per Incomer on all phases with their respective Current Transformers |  |  | Incomer #1 and #2 |  | 6 | each |  |  |  |
|  | Voltmeter: | Supply and install 400V Voltmeters in accordance with clause 15 of CEE0082 |  |  | Incomer #1 and #2 |  | 2 | each |  |  |  |
| 1.03 | Steelwork, Busbar and cabling |  |  |  |  |  |  |  |  |  |  |
|  | Panel, Cabling and busbars | Design and supply full metal enclosure to house the above mentioned equipment in accordance with CEE0082, provide and install cabling and busbars for interconnection between various circuits |  |  |  |  | 1 | complete |  |  |  |
|  |  |  |  |  |  |  |  |  |  | SUB TOTAL (2) |  |
| ITEM | Description |  |  |  |  |  | Quantity | Unit | Equipment rate | Labour rate | Total |
| C | OTHER SERVICES |  |  |  |  |  |  |  |  |  |  |
| 1.01 | Preliminary and General (Site establishment, accomodation, travelling etc.) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.02 | Dismantling and Transporting old equipment (MV switchgear panels) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.03 | Dismantling and Transporting old equipment (LV switchgear panels) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.04 | Health, Safety and Enviromental costs |  |  |  |  |  | 1 | complete |  |  |  |
| 1.05 | Supply and install checker plates (0.5m2 / panel) |  |  |  |  |  | 3 | complete |  |  |  |
| 1.06 | Design and supply remote control pendant |  |  |  |  |  | 1 | complete |  |  |  |
| 1.07 | Supply and install substation earthing (Complete/sub) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.08 | Supply and install 11kV XLPE cable for the two 200kVA transfomers incl. terminations |  |  |  |  |  | 40 | metres |  |  |  |
| 1.09 | Supply and Install Battery and charger |  |  |  |  |  | 1 | complete |  |  |  |
| 1.10 | Testing and Certification of the complete Electrical Installations covered by the Scope of this Tender for both MV and LV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1.11 | Provision of One Set "As-Built" Drawings in Electronic Format (drawing software to be used shall be viewable and accept amendments to be done on Micro station V8i) and three (3) sets of copies for both MV and LV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1.12 | Provision of FULL Documentation and Technical Literature covering ALL Electrical Services Installations for both MV and LV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1.13 | Provision of Durable Labels and labelling on all items of equipment and fix connecting schedules etc.. Designations to match those on 'As-Built' Drawings for both MV and LV panels |  |  |  |  |  | 1 | complete |  |  |  |
|  |  |  |  |  |  |  |  |  |  | SUB TOTAL (3) |  |
|  |  |  |  |  | TOTAL FOR De Aar "D" Sub (1+2+3) |  |  |  |  |  |  |

| Substation Name: | Space: | System Voltage: | Clearance OK |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| De Aar "E" Substation | 8 x 3 x 2,4 | 6.6kV |  |  |  |  |  |  |  |  |  |  |
| CB/Panel number + Designation | kWh Meter | Voltmeter | Differential Protection | Buchholz & Oil Temp |  | CT Ratio |  | Other Protection Requirements | Functions (refer to clause 7.9.2 of BBC6467) | Equipment rate | Labour rate | Total |
|  |  |  |  |  |  | Protection CT Ratio | Metering CT Ratio |  |  |  |  |  |
| 1 B Substation |  | X | Solkor 300/5 |  |  | 150/5 | 150/5 | +IDMT | Ring Cable |  |  |  |
| 2 Transformer No.1 (315kVA) |  |  |  |  | X | 30/5 | 30/5 | Intertripping | Transformer |  |  |  |
| 4 Bus coupler |  |  |  |  |  |  |  |  | Bus Coupler |  |  |  |
| 5 Transformer No.2 (315kVA) |  |  |  |  | X | 30/5 | 30/5 | Intertripping | Transformer |  |  |  |
| 5 G Substation (50kVA) |  |  |  |  |  | 10/5 | 10/5 | +IDMT | Radial Cable |  |  |  |
| 6 D Substation |  | X | Solkor 300/5 |  |  | 150/5 | 150/5 | +IDMT | Ring Cable |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | SUB TOTAL (1) |  |
| SUBSTATION LOW VOLTAGE PANELS: De Aar "E" Substation |  |  |  |  |  |  |  |  |  |  |  |  |
| ITEM | Description |  |  |  |  |  |  | Quantity | Unit | Equipment rate | Labour rate | Total |
| B | LOW VOLTAGE ELECTRICAL INSTALLATIONS |  |  |  |  |  |  |  |  |  |  |  |
| 1.01 | Low Voltage panels |  |  |  |  |  |  |  |  |  |  |  |
|  | Design, supply, install and commission 400V Low Voltage panel comprising of the following: |  |  |  |  |  |  |  |  |  |  |  |
|  | Feeder type | Technical Description |  |  |  | Designation |  |  |  |  |  |  |
|  | Incomer: | 3 phase, 500 Amps MCCB |  |  |  | Transformer 1 and Transformer 2 |  | 2 | each |  |  |  |
|  | Bus coupler: | 3 phase, 500 Amps MCCB |  |  |  | Buscoupler |  | 1 | each |  |  |  |
|  | Outgoing Feeders: | 3 phase, 400 Amps MCCB |  |  |  | Yard lights, Kiosk, 2 x Undesignated |  | 4 | each |  |  |  |
|  |  | 3 phase, 200 Amps MCCB |  |  |  | C & W workshop and compressor |  | 2 | each |  |  |  |
|  |  | 3 phase, 100 Amps MCCB |  |  |  | 6 Undesignated |  | 6 | each |  |  |  |
|  |  | 3 phase, 60 Amps MCB |  |  |  | Sub lights |  | 14 | each |  |  |  |
|  |  | 3 phase, 15 Amps MCB |  |  |  | Undesignated |  | 5 | each |  |  |  |
|  |  | 1 phase, 30 Amps MCB |  |  |  | Sub lights |  | 3 | each |  |  |  |
|  |  | 1 phase, 15 Amps MCB |  |  |  | Sub lights |  | 3 | each |  |  |  |
|  |  | 1 phase, 5 Amps MCB |  |  |  | Sub lights |  | 3 | each |  |  |  |
| 1.02 | Indicating instruments |  |  |  |  |  |  |  |  |  |  |  |
|  | Meter type | Technical Description |  |  |  | Designation |  |  |  |  |  |  |
|  | Ammeter: | Supply and install 500/5A Maximum Demand Ammeters per Incomer on all phases with their respective Current Transformers |  |  |  | Incomer #1 and #2 |  | 6 | each |  |  |  |
|  | Voltmeter: | Supply and install 400V Voltmeters in accordance with clause 15 of CEE0082 |  |  |  | Incomer #1 and #2 |  | 2 | each |  |  |  |
| 1.03 | Steelwork, Busbar and cabling |  |  |  |  |  |  |  |  |  |  |  |
|  | Panel, Cabling and busbars | Design and supply full metal enclosure to house the above mentioned equipment in accordance with CEE0082, provide and install cabling and busbars for interconnection between various circuits |  |  |  |  |  | 1 | complete |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | SUB TOTAL (2) |  |
| ITEM | Description |  |  |  |  |  |  | Quantity | Unit | Equipment rate | Labour rate | Total |
| C | OTHER SERVICES |  |  |  |  |  |  |  |  |  |  |  |
| 1.01 | Preliminary and General (Site establishment, accomodation, travelling etc.) |  |  |  |  |  |  | 1 | complete |  |  |  |
| 1.02 | Dismantling and Transporting old equipment (MV switchgear panels) |  |  |  |  |  |  | 1 | complete |  |  |  |
| 1.03 | Dismantling and Transporting old equipment (LV switchgear panels) |  |  |  |  |  |  | 1 | complete |  |  |  |
| 1.04 | Health, Safety and Enviromental costs |  |  |  |  |  |  | 1 | complete |  |  |  |
| 1.05 | Supply and install checker plates (0.5m2 / panel) |  |  |  |  |  |  | 3 | complete |  |  |  |
| 1.06 | Design and supply remote control pendant |  |  |  |  |  |  | 1 | complete |  |  |  |
| 1.07 | Supply and install substation earthing (Complete/sub) |  |  |  |  |  |  | 1 | complete |  |  |  |
| 1.08 | Supply and install 11kV XLPE cable for the two 315kVA transfomers incl. terminations |  |  |  |  |  |  | 30 | metres |  |  |  |
| 1.09 | Supply and Install Battery and charger |  |  |  |  |  |  | 1 | complete |  |  |  |
| 1.10 | Testing and Certification of the complete Electrical Installations covered by the Scope of this Tender for both MV and LV panels |  |  |  |  |  |  | 1 | complete |  |  |  |
| 1.11 | Provision of One Set "As-Built" Drawings in Electronic Format (drawing software to be used shall be viewable and accept amendments to be done on Micro station V8i) and three (3) sets of copies for both MV and LV panels |  |  |  |  |  |  | 1 | complete |  |  |  |
| 1.12 | Provision of FULL Documentation and Technical Literature covering ALL Electrical Services Installations for both MV and LV panels |  |  |  |  |  |  | 1 | complete |  |  |  |
| 1.13 | Provision of Durable Labels and labelling on all items of equipment and fix connecting schedules etc.. Designations to match those on 'As-Built' Drawings for both MV and LV panels |  |  |  |  |  |  | 1 | complete |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | SUB TOTAL (3) |  |
|  |  |  |  |  |  | TOTAL FOR De Aar "E" Sub (1+2+3) |  |  |  |  |  |  |

| Substation Name: | Space: | System Voltage: | Clearance OK |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| De Aar "F" Substation | 7 x 5 x 3 | 6.6kV |  |  |  |  |  |  |  |  |  |
| CB/Panel number + Designation | kWh Meter | Voltmeter | Differential Protection | Buchholz & Oil Temp | CT Ratio |  | Other Protection Requirements | Functions (refer to clause 7.9.2 of BBC6467) | Equipment rate | Labour rate | Total |
|  |  |  |  |  | Protection CT Ratio | Metering CT Ratio |  |  |  |  |  |
| 1 L Substation |  | X | Solkor 300/5 |  | 100/5 | 100/5 | +IDMT | Ring Cable |  |  |  |
| 2 Transformer 1 (800kVA) |  |  |  | X | 75/5 | 75/5 | Intertripping | Transformer |  |  |  |
| 3 Transformer 2 (800kVA) |  |  |  | X | 75/5 | 75/5 | Intertripping | Transformer |  |  |  |
| 4 B Substation |  | X | Solkor 300/5 |  | 100/5 | 100/5 | +IDMT | Ring Cable |  |  |  |
| 6 A Substation (Mini Substation) |  | X |  |  | 50/5 | 50/5 | +IDMT | Radial Cable |  |  |  |
|  |  |  |  |  |  |  |  |  |  | SUB TOTAL (1) |  |
| SUBSTATION LOW VOLTAGE PANELS: DE AAR "F" SUBSTATION |  |  |  |  |  |  |  |  |  |  |  |
| ITEM | Description |  |  |  |  |  | Quantity | Unit | Equipment rate | Labour rate | Total |
| B | LOW VOLTAGE ELECTRICAL INSTALLATIONS |  |  |  |  |  |  |  |  |  |  |
| 1.01 | Low Voltage panels |  |  |  |  |  |  |  |  |  |  |
|  | Design, supply, install and commission 400V Low Voltage panel comprising of the following: |  |  |  |  |  |  |  |  |  |  |
|  | Feeder type | Technical Description |  |  | Designation |  |  |  |  |  |  |
|  | Incomer: | 3 phase, 1200 Amps MCCB |  |  | Transformer 1 and Transformer 2 |  | 2 | each |  |  |  |
|  | Bus coupler: | 3 phase, 1200 Amps MCCB |  |  | Buscoupler |  | 1 | each |  |  |  |
|  | Outgoing Feeders: | 3 phase, 400 Amps MCCB |  |  | Diesel shed, Kiosk and 2 x Undesignated |  | 4 | each |  |  |  |
|  |  | 3 phase, 100 Amps MCCB |  |  | Sub DB, Diesel Workshop and 2 x Undesignated |  | 4 | each |  |  |  |
|  |  | 3 phase, 50 Amps MCB |  |  | 2 x Undesignated |  | 2 | each |  |  |  |
|  |  | 3 phase, 30 Amps MCB |  |  | 4 x Undesignated |  | 4 | each |  |  |  |
|  |  | 1 phase, 5 Amps MCB |  |  | Yard lights bypass |  | 2 | each |  |  |  |
| 1.02 | Indicating instruments |  |  |  |  |  |  |  |  |  |  |
|  | Meter type | Technical Description |  |  | Designation |  |  |  |  |  |  |
|  | Ammeter: | Supply and install 1200/5A Maximum Demand Ammeters per Incomer on all phases with their respective Current Transformers |  |  | Incomer #1 and #2 |  | 6 | each |  |  |  |
|  | Voltmeter: | Supply and install 400V Voltmeters in accordance with clause 15 of CEE0082 |  |  | Incomer #1 and #2 |  | 2 | each |  |  |  |
| 1.03 | Steelwork, Busbar and cabling |  |  |  |  |  |  |  |  |  |  |
|  | Panel, Cabling and busbars | Design and supply full metal enclosure to house the above mentioned equipment in accordance with CEE0082, provide and install cabling and busbars for interconnection between various circuits |  |  |  |  | 1 | complete |  |  |  |
|  |  |  |  |  |  |  |  |  |  | SUB TOTAL (2) |  |
| ITEM | Description |  |  |  |  |  | Quantity | Unit | Equipment rate | Labour rate | Total |
| C | OTHER SERVICES |  |  |  |  |  |  |  |  |  |  |
| 1.01 | Preliminary and General (Site establishment, accomodation, travelling etc.) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.02 | Dismantling and Transporting old equipment (MV switchgear panels) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.03 | Dismantling and Transporting old equipment (LV switchgear panels) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.04 | Health, Safety and Enviromental costs |  |  |  |  |  | 1 | complete |  |  |  |
| 1.05 | Supply and install checker plates (0.5m2 / panel) |  |  |  |  |  | 5 | complete |  |  |  |
| 1.06 | Design and supply remote control pendant |  |  |  |  |  | 1 | complete |  |  |  |
| 1.07 | Supply and install substation earthing (Complete/sub) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.08 | Supply and install 11kV XLPE cable for the two 800kVA transfomers incl. terminations |  |  |  |  |  | 40 | metres |  |  |  |
| 1.09 | Supply and Install Battery and charger |  |  |  |  |  | 1 | complete |  |  |  |
| 1.10 | Testing and Certification of the complete Electrical Installations covered by the Scope of this Tender for both MV and LV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1.11 | Provision of One Set "As-Built" Drawings in Electronic Format (drawing software to be used shall be viewable and accept amendments to be done on Micro station V8i) and three (3) sets of copies for both MV and LV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1.12 | Provision of FULL Documentation and Technical Literature covering ALL Electrical Services Installations for both MV and LV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1.13 | Provision of Durable Labels and labelling on all items of equipment and fix connecting schedules etc.. Designations to match those on 'As-Built' Drawings for both MV and LV panels |  |  |  |  |  | 1 | complete |  |  |  |
|  |  |  |  |  |  |  |  |  |  | SUB TOTAL (3) |  |
|  |  |  |  |  | TOTAL FOR De Aar "F" Substation (1+2+3) |  |  |  |  |  |  |

| Substation Name: | Space: | System Voltage: | Clearance OK |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| De Aar "H" Substation | 4,5 x 4 x 3 | 6.6kV |  |  |  |  |  |  |  |  |  |  |
| CB/Panel number + Designation | kWh Meter | Voltmeter | Differential Protection | Buchholz & Oil Temp | CT Ratio |  | Other Protection Requirements |  | Functions (refer to clause 7.9.2 of BBC6467) | Equipment rate | Labour rate | Total |
|  |  |  |  |  | Protection CT Ratio | Metering CT Ratio |  |  |  |  |  |  |
| 1 Local Transformer (400kVA) |  |  |  | X | 30/5 | 30/5 | Intertripping |  | Transformer |  |  |  |
| 2 Municipal Feeder | X | X |  |  | 200/5 | 200/5 |  |  | Incomer |  |  |  |
| 3 D Substation |  |  | Solkor 300/5 |  | 150/5 | 150/5 | +IDMT |  | Ring Cable |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | SUB TOTAL (1) |  |
| SUBSTATION LOW VOLTAGE PANELS: De Aar "H" SUB |  |  |  |  |  |  |  |  |  |  |  |  |
| ITEM | Description |  |  |  |  |  |  | Quantity | Unit | Equipment rate | Labour rate | Total |
| B | LOW VOLTAGE ELECTRICAL INSTALLATIONS |  |  |  |  |  |  |  |  |  |  |  |
| 1.01 | Low Voltage panels |  |  |  |  |  |  |  |  |  |  |  |
|  | Design, supply, install and commission 400V Low Voltage panel comprising of the following: |  |  |  |  |  |  |  |  |  |  |  |
|  | Feeder type | Technical Description |  |  | Designation |  |  |  |  |  |  |  |
|  | Incomer: | 3 phase, 400 Amps MCCB |  |  | Transformer 1 |  | 1 |  | each |  |  |  |
|  | Outgoing Feeders: | 3 phase, 200 Amps MCCB |  |  | Signal Kiosk and North Kiosk, Yard Lights, 3 x Undesignated |  | 5 |  | each |  |  |  |
|  |  | 3 phase, 160 Amps MCCB |  |  | Mess + Ablution, Operating and Undesignated |  | 3 |  | each |  |  |  |
| 1.02 | Indicating instruments |  |  |  |  |  |  |  |  |  |  |  |
|  | Meter type | Technical Description |  |  | Designation |  |  |  |  |  |  |  |
|  | Ammeter: | Supply and install 400/5A Maximum Demand Ammeters per Incomer on all phases with their respective Current Transformers |  |  | Incomer #1 |  | 3 |  | each |  |  |  |
|  | Voltmeter: | Supply and install 400V Voltmeters in accordance with clause 15 of CEE0082 |  |  | Incomer #1 |  | 1 |  | each |  |  |  |
|  | Killowatt Hour Meters: | Supply and install a new Killowatthour meter |  |  |  |  | 1 |  | each |  |  |  |
| 1.03 | Steelwork, Busbar and cabling |  |  |  |  |  |  |  |  |  |  |  |
|  | Panel, Cabling and busbars | Design and supply full metal enclosure to house the above mentioned equipment in accordance with CEE0082, provide and install cabling and busbars for interconnection between various circuits |  |  |  |  | 1 |  | complete |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | SUB TOTAL (2 |  |
| ITEM | Description |  |  |  |  |  |  | Quantity | Unit | Equipment rate | Labour rate | Total |
| C | OTHER SERVICES |  |  |  |  |  |  |  |  |  |  |  |
| 1.01 | Preliminary and General (Site establishment, accomodation, travelling etc.) |  |  |  |  |  |  | 1 | complete |  |  |  |
| 1.02 | Dismantling and Transporting old equipment (MV switchgear panels) |  |  |  |  |  |  | 1 | complete |  |  |  |
| 1.03 | Dismantling and Transporting old equipment (LV switchgear panels) |  |  |  |  |  |  | 1 | complete |  |  |  |
| 1.04 | Health, Safety and Enviromental costs |  |  |  |  |  |  | 1 | complete |  |  |  |
| 1.05 | Supply and install checker plates (0.5m2 / panel) |  |  |  |  |  |  | 5 | complete |  |  |  |
| 1.06 | Design and supply remote control pendant |  |  |  |  |  |  | 1 | complete |  |  |  |
| 1.07 | Supply and install substation earthing (Complete/sub) |  |  |  |  |  |  | 1 | complete |  |  |  |
| 1.08 | Supply and install 11kV XLPE cable for the 400kVA transfomer incl. terminations |  |  |  |  |  |  | 40 | metres |  |  |  |
| 1.09 | Supply and Install Battery and charger |  |  |  |  |  |  | 1 | complete |  |  |  |
| 1.10 | Testing and Certification of the complete Electrical Installations covered by the Scope of this Tender for both MV and LV panels |  |  |  |  |  |  | 1 | complete |  |  |  |
| 1.11 | Provision of One Set "As-Built" Drawings in Electronic Format (drawing software to be used shall be viewable and accept amendments to be done on Micro station V8i) and three (3) sets of copies for both MV and LV panels |  |  |  |  |  |  | 1 | complete |  |  |  |
| 1.12 | Provision of FULL Documentation and Technical Literature covering ALL Electrical Services Installations for both MV and LV panels |  |  |  |  |  |  | 1 | complete |  |  |  |
| 1.13 | Provision of Durable Labels and labelling on all items of equipment and fix connecting schedules etc.. Designations to match those on 'As-Built' Drawings for both MV and LV panels |  |  |  |  |  |  | 1 | complete |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | SUB TOTAL (3) |  |
|  |  |  |  |  | TOTAL FOR De Aar "H" Sub (1+2+3) |  |  |  |  |  |  |  |

| MAIN SUMMARY (De Aar) |  |  |  |  |
| --- | --- | --- | --- | --- |
| ITEM | TRACTION SUBSTATION | AMOUNT |  |  |
| 1 | B Substation 6.6 kV |  |  |  |
| 2 | D Substation 6.6 kV |  |  |  |
| 3 | E Substation 6.6 kV |  |  |  |
| 4 | F Substation 6.6 kV |  |  |  |
| 5 | H Substation 6.6 kV |  |  |  |
| 6 | L Substation 6.6 kV |  |  |  |
| TOTAL (EXCL. VAT) |  |  |  |  |
| SUMMARY OF BILL OF QUANTITIES |  |  |  |  |
| for |  |  |  |  |
| Contract No. |  |  |  |  |
| Item | Description |  | Amount |  |
| 1 | Total for De Aar Deport |  |  |  |
| 2 | Training for De Aar Depot (2 Training Sesion) |  |  |  |
| Total of tender carried forward to summary of BoQ |  | Subtotal |  |  |

| SUBSTATION LOW VOLTAGE PANELS: DBN CONTAINER SUB |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ITEM | Description |  |  |  |  |  | QTY |  | Unit | Equipment rate | Labour rate | Total |
| B | LOW VOLTAGE ELECTRICAL INSTALLATIONS |  |  |  |  |  |  |  |  |  |  |  |
| 1.01 | Low Voltage panels |  |  |  |  |  |  |  |  |  |  |  |
| LV Panel 1 | Design, supply, install and commission 400V Low Voltage panel comprising of the following: |  |  |  |  |  |  |  |  |  |  |  |
|  | Feeder type | Technical Description | Designation |  |  |  |  |  |  |  |  |  |
|  | Incomer: | 3 phase, 2000 Amps MCCB | Transformer 1 and Transformer 4 |  |  |  | 2 |  | each |  |  |  |
|  | Bus coupler: | 3 phase, 2000 Amps MCCB | Buscoupler |  |  |  | 1 |  | each |  |  |  |
|  | Outgoing Feeders: | 3 phase, 600 Amps MCCB | Kiosk E: Goods shed and Kiosk F: Loading |  |  |  | 2 |  | each |  |  |  |
|  |  | 3 phase, 400 Amps MCCB | Bridge Shipping 1 |  |  |  | 1 |  | each |  |  |  |
|  |  | 3 phase, 200 Amps MCCB | 2 x Shore Supply, 4 x non designated, Electrical Workshop, Mechanical Workshop, 6 x Area Lighting, Bridge Shipping 2 and CCTs 4 to 11 |  |  |  | 16 |  | each |  |  |  |
|  |  | 3 phase, 200 Amps Contactors | 4 x Shore supply and 6 x Area Lighting |  |  |  | 10 |  | each |  |  |  |
|  |  | 3 phase, 60 Amps MCB | 5 x Non designated |  |  |  | 5 |  | each |  |  |  |
|  |  | 2 phase, 15 Amps ELCB | Earth Leakage and Tunnel Lights |  |  |  | 4 |  | each |  |  |  |
|  |  | 2 phase, 30 Amps ELCB | Socket Outlets Tunnel |  |  |  | 4 |  | each |  |  |  |
|  |  | 1 phase, 30 Amps MCB | 4 x Test and 4 x non designated |  |  |  | 8 |  | each |  |  |  |
|  |  | 1 phase, 10 Amps MCB | Non designated |  |  |  | 1 |  | each |  |  |  |
| LV Panel 2 | Design, supply, install and commission 550V Low Voltage panel comprising of the following: |  |  |  |  |  |  |  |  |  |  |  |
|  | Feeder type | Technical Description | Designation |  |  |  |  |  |  |  |  |  |
|  | Incomer: | 3 phase, 1500 Amps MCCB | Transformer 2 and Transformer 3 |  |  |  | 2 |  | each |  |  |  |
|  | Bus coupler: | 3 phase, 1500 Amps MCCB | Buscoupler |  |  |  | 1 |  | each |  |  |  |
|  | Outgoing Feeders: | 3 phase, 3000 Amps MCCB | Container Crane A and Container Crane B |  |  |  | 2 |  | each | XFRs paralleled?? |  |  |
|  |  | 3 phase, 60 Amps MCB | Feed to CCT 6 and Feed to CCT 9 |  |  |  | 2 |  | each |  |  |  |
|  |  | 1 phase, 10 Amps MCB | Control circuit |  |  |  | 2 |  | each |  |  |  |
|  | Supply and install an overcurrent and earthfault relay for the 3000A Cranes supplies complete with 3000/5 metering and protection CTs. |  |  |  |  |  | 2 |  | each |  |  |  |
| 1.02 | Indicating instruments |  |  |  |  |  |  |  |  |  |  |  |
|  | Meter type | Technical Description | Designation |  |  |  |  |  |  |  |  |  |
|  | Ammeter: | Supply and install 2000/5A Maximum Demand Ammeters per Incomer on all phases with their respective Current Transformers | Incomer #1 and #4 |  |  |  | 6 |  | each |  |  |  |
|  |  | Supply and install 1500/5A Maximum Demand Ammeters per Incomer on all phases with their respective Current Transformers | Incomer #2 and #3 |  |  |  | 6 |  | each |  |  |  |
|  | Voltmeter: | Supply and install 400V Voltmeters in accordance with clause 15 of CEE0082 | Incomer #1 and #4 |  |  |  | 2 |  | each |  |  |  |
|  |  | Supply and install 600V Voltmeters in accordance with clause 15 of CEE0082 | Incomer #2 and #3 |  |  |  | 2 |  | each |  |  |  |
|  | Killowatt Hour Meters: | Relocate existing meters with their respective CTs to new MV panels (Transformer panel) | Transformer 1, Transfomer 2, Transformer 3 and Transformer 4 |  |  |  | 4 |  | each |  |  |  |
| 1.03 | Steelwork, Busbar and cabling |  |  |  |  |  |  |  |  |  |  |  |
|  | Panel, Cabling and busbars | Design and supply full metal enclosure to house the above mentioned equipment in accordance with CEE0082, provide and install cabling and busbars for interconnection between various circuits |  |  |  |  | 2 |  | complete |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | SUB TOTAL (1) |  |
| ITEM | Description |  |  |  |  |  | Quantity |  | Unit | Equipment rate | Labour rate | Total |
| C | OTHER SERVICES |  |  |  |  |  |  |  |  |  |  |  |
| 1.01 | Preliminary and General (Site establishment, accomodation, travelling etc.) |  |  |  |  |  | 1 |  | complete |  |  |  |
| 1.02 | Dismantling and Transporting old equipment (MV switchgear panels) |  |  |  |  |  | 1 |  | complete |  |  |  |
| 1.03 | Dismantling and Transporting old equipment (LV switchgear panels) |  |  |  |  |  | 1 |  | complete |  |  |  |
| 1.04 | Health, Safety and Enviromental costs |  |  |  |  |  | 1 |  | complete |  |  |  |
| 1.05 | Supply and install checker plates (1.6m2 / panel) |  |  |  |  |  | 5 |  | complete |  |  |  |
| 1.06 | Design and supply remote control pendant |  |  |  |  |  | 1 |  | complete |  |  |  |
| 1.07 | Supply and install substation earthing (Complete/sub) |  |  |  |  |  | 1 |  | complete |  |  |  |
| 1.08 | Supply and install 11kV XLPE cable for the four 1250kVA transfomers incl. terminations |  |  |  |  |  | 100 |  | metres |  |  |  |
| 1.09 | Supply and Install Battery and charger |  |  |  |  |  | 1 |  | complete |  |  |  |
| 1.10 | Testing and Certification of the complete Electrical Installations covered by the Scope of this Tender for both MV and LV panels |  |  |  |  |  | 1 |  | complete |  |  |  |
| 1.11 | Provision of One Set "As-Built" Drawings in Electronic Format (drawing software to be used shall be viewable and accept amendments to be done on Micro station V8i) and three (3) sets of copies for MV and LV panels |  |  |  |  |  | 1 |  | complete |  |  |  |
| 1.12 | Provision of FULL Documentation and Technical Literature covering ALL Electrical Services Installations for both MV and LV panels |  |  |  |  |  | 1 |  | complete |  |  |  |
| 1.13 | Provision of Durable Labels and labelling on all items of equipment and fix connecting schedules etc.. Designations to match those on 'As-Built' Drawings for both MV and LV panels |  |  |  |  |  | 1 |  | complete |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | SUB TOTAL (2) |  |
|  |  |  |  |  |  | TOTAL FOR DBN Container Sub (1+2) |  |  |  |  |  |  |

| Substation Name: | Space: | System Voltage | Clearance OK |  |  |  | Rail Network | Sensitive eF for transmission lines |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Pietermaritzburg Signal Supply Sub | 9,9 x 7,1 x 4 | 11kV |  |  |  |  |  | Frame leakage |  |  |  |
| CB/Panel number + Designation | kWh Meter | Voltmeter | Differential Protection | Buchholz & Oil Temp | CT Ratio |  | Other Protection Requirements | Functions (refer to clause 7.9.2 of BBC6467) | Equipment rate | Labour rate | Total |
|  |  |  |  |  | Protection CT Ratio | Metering CT Ratio |  |  |  |  |  |
| E63 Cato Ridge |  |  |  |  | 75/5 | 75/5 |  | Transmission line |  |  |  |
| E64 Incomer | X | X | Class X 60/5 |  | 60/5 | 60/5 | Restricted Earth Fault (60/5) | Incomer |  |  |  |
| E65 Lidgeton |  |  |  |  | 75/5 | 75/5 |  | Transmission line |  |  |  |
|  |  |  |  |  |  |  |  |  |  | SUB TOTAL (1) |  |
|  |  |  |  |  | TOTAL FOR Pietermaritzburg Sigal Supply Sub (1) |  |  |  |  |  |  |

| Substation Name: | Space | System Voltage | Clearance OK |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DBN Cato Ridge Sub | 5,7 x 6 x 3,3 | 11kV |  |  |  |  |  |  |  |  |  |  |  |  |
| CB/Panel number + Designation | kWh Meter | Voltmeter | Differential Protection | Buchholz & Oil Temp | CT Ratio |  |  |  | Other Protection Requirements |  | Functions (refer to clause 7.9.2 of BBC6467) | Equipment rate | Labour rate | Total |
|  |  |  |  |  | Protection CT Ratio |  | Metering CT Ratio |  |  |  |  |  |  |  |
| E71 Pietermaritzburg |  |  |  |  | 20/5 |  | 20/5 |  |  |  | Transmission line |  |  |  |
| E72 Transformer No.1 (500kVA) |  |  |  | X | 30/5 |  | 30/5 |  | Intertripping |  | Transformer |  |  |  |
| E73 Incomer | X | X |  |  | 30/5 |  | 30/5 |  |  |  | Incomer |  |  |  |
| E74 Dellvillewood via Transformer No.2 (315kVA) |  |  |  | X | 20/5 |  | 20/5 |  |  |  | Transformer |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | SUB TOTAL (1) |  |
| SUBSTATION LOW VOLTAGE PANELS: DBN CATO RIDGE SUB |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ITEM | Description |  |  |  |  |  |  |  | Quantity |  | Unit | Equipment rate | Labour rate | Total |
| B | LOW VOLTAGE ELECTRICAL INSTALLATIONS |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1.01 | Low Voltage panels |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Design, supply, install and commission 400V Low Voltage panel comprising of the following: |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Feeder type | Technical Description |  |  | Designation |  |  |  |  |  |  |  |  |  |
|  | Incomer: | 3 phase, 800 Amps MCCB |  |  | Transformer 1 |  |  |  | 1 |  | each |  |  |  |
|  | Outgoing Feeders: | 3 phase, 400 Amps MCCB |  |  | Signal Kiosk 3 and Local Main DB |  |  |  | 2 |  | each |  |  |  |
|  |  | 3 phase, 250 Amps MCCB |  |  | PWI Kiosk 3 and Yard Master Kiosk 2 |  |  |  | 2 |  | each |  |  |  |
|  |  | 3 phase, 150 Amps MCCB |  |  | Platform Kiosk 4, New Scisscors Mast and Lighting |  |  |  | 3 |  | each |  |  |  |
|  |  | 3 phase, 100 Amps MCCB |  |  | New Ticket Office |  |  |  | 1 |  | each |  |  |  |
|  |  | 3 phase, 100 Amps Contactor |  |  | Dock yard Lighting |  |  |  | 1 |  | each |  |  |  |
|  |  | 3 phase, 60 Amps MCB |  |  | Supply to kiosk, Old station building, Sewer pump, Signal quarters, New Ablution block and non designated |  |  |  | 6 |  | each |  |  |  |
|  |  | 1 phase, 60 Amps MCB |  |  | Drivers and 2 x non designated |  |  |  | 3 |  | each |  |  |  |
|  |  | 1 phase, 30 Amps MCB |  |  | 21 x Lighting, Sub LT, Heater, Battery charger, Telecontrol CB, DR-RM and Bypass (Test) |  |  |  | 27 |  | each |  |  |  |
|  |  | 1 phase, 5 Amps MCB |  |  | Coil and non designated |  |  |  | 2 |  | each |  |  |  |
| 1.02 | Indicating instruments |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Meter type | Technical Description |  |  | Designation |  |  |  |  |  |  |  |  |  |
|  | Ammeter: | Supply and install 800/5A Maximum Demand Ammeters per Incomer on all phases with their respective Current Transformers |  |  | Incomer #1 |  |  |  | 3 |  | each |  |  |  |
|  | Voltmeter: | Supply and install 400V Voltmeters in accordance with clause 15 of CEE0082 |  |  | Incomer #1 |  |  |  | 1 |  | each |  |  |  |
|  | Killowatt Hour Meters: | Supply and install Killowatthour meters (to be installed on Incomer panel) |  |  |  |  |  |  | 1 |  | each |  |  |  |
| 1.03 | Steelwork, Busbar and cabling |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Panel, Cabling and busbars | Design and supply full metal enclosure to house the above mentioned equipment in accordance with CEE0082, provide and install cabling and busbars for interconnection between various circuits |  |  |  |  |  |  | 1 |  | complete |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | SUB TOTAL (2) |  |
| ITEM | Description |  |  |  |  |  |  |  | Qty |  | Unit | Equipment rate | Labour rate | Total |
| C | OTHER SERVICES |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1.01 | Preliminary and General (Site establishment, accomodation, travelling etc.) |  |  |  |  |  |  |  | 1 |  | complete |  |  |  |
| 1.02 | Dismantling and Transporting old equipment (MV switchgear panels) |  |  |  |  |  |  |  | 1 |  | complete |  |  |  |
| 1.03 | Dismantling and Transporting old equipment (LV switchgear panels) |  |  |  |  |  |  |  | 1 |  | complete |  |  |  |
| 1.04 | Health, Safety and Enviromental costs |  |  |  |  |  |  |  | 1 |  | complete |  |  |  |
| 1.05 | Supply and install checker plates (0.5m2 / panel) |  |  |  |  |  |  |  | 5 |  | complete |  |  |  |
| 1.06 | Design and supply remote control pendant |  |  |  |  |  |  |  | 1 |  | complete |  |  |  |
| 1.07 | Supply and install substation earthing (Complete/sub) |  |  |  |  |  |  |  | 1 |  | complete |  |  |  |
| 1.08 | Supply and install 11kV XLPE cable for the two transfomers incl. terminations |  |  |  |  |  |  |  | 35 |  | metres |  |  |  |
| 1.09 | Supply and Install Battery and charger |  |  |  |  |  |  |  | 1 |  | complete |  |  |  |
| 1.10 | Testing and Certification of the complete Electrical Installations covered by the Scope of this Tender for both MV and LV panels |  |  |  |  |  |  |  | 1 |  | complete |  |  |  |
| 1.11 | Provision of One Set "As-Built" Drawings in Electronic Format (drawing software to be used shall be viewable and accept amendments to be done on Micro station V8i) and three (3) sets of copies for both MV and LV panels |  |  |  |  |  |  |  | 1 |  | complete |  |  |  |
| 1.12 | Provision of FULL Documentation and Technical Literature covering ALL Electrical Services Installations for both MV and LV panels |  |  |  |  |  |  |  | 1 |  | complete |  |  |  |
| 1.13 | Provision of Durable Labels and labelling on all items of equipment and fix connecting schedules etc.. Designations to match those on 'As-Built' Drawings for both MV and LV panels |  |  |  |  |  |  |  | 1 |  | complete |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | SUB TOTAL (3) |  |
|  |  |  |  |  | TOTAL FOR DBN Cato Ridge Sub (1+2+3) |  |  |  |  |  |  |  |
| SUBSTATION LOW VOLTAGE PANELS: DBN CANAL SUB |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ITEM |  | Description |  |  |  |  |  |  |  | Quantity |  | Unit | Equipment rate | Labour rate | Total |
| B |  | LOW VOLTAGE ELECTRICAL INSTALLATIONS |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1.01 |  | Low Voltage panels |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Design, supply, install and commission 400V Low Voltage panel comprising of the following: |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Feeder type | Technical Description |  |  | Designation |  |  |  |  |  |  |  |  |  |
|  |  | Incomer: | 3 phase, 1250 Amps MCCB |  |  | Transformer 1 and Transformer 2 |  |  |  | 2 |  | each |  |  |  |
|  |  | Bus coupler: | 3 phase, 1250 Amps MCCB |  |  | Buscoupler |  |  |  | 1 |  | each |  |  |  |
|  |  | Outgoing Feeders: | 3 phase, 400 Amps MCCB |  |  | North Coast Yard |  |  |  | 1 |  | each |  |  |  |
|  |  |  | 3 phase, 200 Amps MCCB |  |  | High mast 16,19,20,21,22 and 55 , Electrical Workshop, Mechanical Workshop, and CCTs 30 to 36 |  |  |  | 9 |  | each |  |  |  |
|  |  |  | 3 phase, 200 Amps Contactors |  |  | Substation outside lights, New Scissors Mast, and Shore Supply |  |  |  | 3 |  | each |  |  |  |
|  |  |  | 3 phase, 100 Amps MCB |  |  | CCTs 37 to 43 and 57 to 59, CCTs 7 to 14 and 46 to 50 |  |  |  | 2 |  | each |  |  |  |
|  |  |  | 3 phase, 60 Amps MCB |  |  | Non designated |  |  |  | 1 |  | each |  |  |  |
|  |  |  | 2 phase, 15 Amps ELCB |  |  | Earth Leakage and Tunnel Lights |  |  |  | 2 |  | each |  |  |  |
|  |  |  | 2 phase, 30 Amps ELCB |  |  | Socket Outlets Tunnel |  |  |  | 4 |  | each |  |  |  |
|  |  |  | 1 phase, 60 Amps MCB |  |  | Non designated |  |  |  | 1 |  | each |  |  |  |
|  |  |  | 1 phase, 15 Amps MCB |  |  | 3 x non designated |  |  |  | 3 |  | each |  |  |  |
|  |  |  | 1 phase, 30 Amps MCB |  |  | 3 x Test and 3x non designated |  |  |  | 6 |  | each |  |  |  |
|  |  |  | 1 phase, 5 Amps MCB |  |  | Breaker no 46(yard) |  |  |  | 1 |  | each |  |  |  |
| 1.02 |  | Indicating instruments |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Meter type | Technical Description |  |  | Designation |  |  |  |  |  |  |  |  |  |
|  |  | Ammeter: | Supply and install 1250/5A Maximum Demand Ammeters per Incomer on all phases with their respective Current Transformers |  |  | Incomer #1 and #2 |  |  |  | 6 |  | each |  |  |  |
|  |  | Voltmeter: | Supply and install 400V Voltmeters in accordance with clause 15 of CEE0082 |  |  | Incomer #1 and #2 |  |  |  | 2 |  | each |  |  |  |
|  |  | Killowatt Hour Meters: | Relocate existing meters with their respective CTs to new MV panels (Transformer panel) |  |  | Transformer 1 and Transformer 2 |  |  |  | 2 |  | each |  |  |  |
| 1.03 |  | Steelwork, Busbar and cabling |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Panel, Cabling and busbars | Design and supply full metal enclosure to house the above mentioned equipment in accordance with CEE0082, provide and install cabling and busbars for interconnection between various circuits |  |  |  |  |  |  | 1 |  | complete |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  | SUB TOTAL (1) |  |
| ITEM |  | Description |  |  |  |  |  |  |  | Quantity |  | Unit | Equipment rate | Labour rate | Total |
| C |  | OTHER SERVICES |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1.01 |  | Preliminary and General (Site establishment, accomodation, travelling etc.) |  |  |  |  |  |  |  | 1 |  | complete |  |  |  |
| 1.02 |  | Dismantling and Transporting old equipment (MV switchgear panels) |  |  |  |  |  |  |  | 1 |  | complete |  |  |  |
| 1.03 |  | Dismantling and Transporting old equipment (LV switchgear panels) |  |  |  |  |  |  |  | 1 |  | complete |  |  |  |
| 1.04 |  | Health, Safety and Enviromental costs |  |  |  |  |  |  |  | 1 |  | complete |  |  |  |
| 1.05 |  | Supply and install checker plates (1.5m2 / panel) |  |  |  |  |  |  |  | 5 |  | complete |  |  |  |
| 1.06 |  | Design and supply remote control pendant |  |  |  |  |  |  |  | 1 |  | complete |  |  |  |
| 1.07 |  | Supply and install substation earthing (Complete/sub) |  |  |  |  |  |  |  | 1 |  | complete |  |  |  |
| 1.08 |  | Supply and install 11kV XLPE cable for the two 800kVA transfomers incl. terminations |  |  |  |  |  |  |  | 50 |  | metres |  |  |  |
| 1.09 |  | Supply and Install Battery and charger |  |  |  |  |  |  |  | 1 |  | complete |  |  |  |
| 1.10 |  | Testing and Certification of the complete Electrical Installations covered by the Scope of this Tender for both MV and LV panels |  |  |  |  |  |  |  | 1 |  | complete |  |  |  |
| 1.11 |  | Provision of One Set "As-Built" Drawings in Electronic Format (drawing software to be used shall be viewable and accept amendments to be done on Micro station V8i) and three (3) sets of copies for both MV and LV panels |  |  |  |  |  |  |  | 1 |  | complete |  |  |  |
| 1.12 |  | Provision of FULL Documentation and Technical Literature covering ALL Electrical Services Installations for both MV and LV panels |  |  |  |  |  |  |  | 1 |  | complete |  |  |  |
| 1.13 |  | Provision of Durable Labels and labelling on all items of equipment and fix connecting schedules etc.. Designations to match those on 'As-Built' Drawings for both MV and LV panels |  |  |  |  |  |  |  | 1 |  | complete |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  | SUB TOTAL (2) |  |
|  |  |  |  |  |  | TOTAL FOR DBN Canal Sub (1+2) |  |  |  |  |  |  |  |

| Substation Name: |  | Space: | System Voltage: | Clearance OK |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Millwright Sub |  | 7,3 x 5,1 x 3,7 | 6.6kV |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CB/Panel number + Designation |  | kWh Meter | Voltmeter | Differential Protection | Buchholz & Oil Temp | CT Ratio |  | Other Protection Requirements | Functions (refer to clause 7.9.2 of BBC6467) |  | Equipment rate |  | Labour rate |  | Total |  |
|  |  |  |  |  |  | Protection CT Ratio | Metering CT Ratio |  |  |  |  |  |  |  |  |  |
| F31 Pietermaritzburg Sub |  |  | X |  |  | 500/5 | 500/5 | +IDMT | Ring Cable |  |  |  |  |  |  |  |
| F33 Transformer No.1 (400kVA) |  |  |  |  | X | 40/5 | 40/5 | Intertripping | Transformer |  |  |  |  |  |  |  |
| F34 Transformer No.2 (400kVA) |  |  |  |  | X | 40/5 | 40/5 | Intertripping | Transformer |  |  |  |  |  |  |  |
| F35 Transformer No.3 (400kVA) |  |  |  |  | X | 40/5 | 40/5 | Intertripping | Transformer |  |  |  |  |  |  |  |
| F36 Transformer No.4 (400kVA) |  |  |  |  | X | 40/5 | 40/5 | Intertripping | Transformer |  |  |  |  |  |  |  |
| F37 Compressor House |  |  | X |  |  | 500/5 | 500/5 | +IDMT | Ring Cable |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  | SUB TOTAL (1) |  |  |  |
|  | SUBSTATION LOW VOLTAGE PANELS: PMB MILLWRIGHT SUB |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ITEM |  | Description |  |  |  |  |  | Quantity |  | Unit |  | Equipment rate |  | Labour rate |  | Total |  |
| B |  | LOW VOLTAGE ELECTRICAL INSTALLATIONS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1.01 |  | Low Voltage panels |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Design, supply, install and commission 400V Low Voltage panel comprising of the following: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Feeder type | Technical Description |  |  | Designation |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Incomer: | 3 phase, 800 Amps MCCB |  |  | Transformer 1, Transformer 2, Transformer 3, Transformer 4 and PMB recycle |  | 5 |  | each |  |  |  |  |  |  |  |
|  |  | Outgoing Feeders: | 3 phase, 400 Amps MCCB |  |  | Gym, Signals,Hazmat Building, 60 Mayors Walk, Lighting panel, Faundry LV and 2 x non designated |  | 8 |  | each |  |  |  |  |  |  |  |
|  |  |  | 3 phase, 300 Amps MCCB |  |  | Non designated |  | 1 |  | each |  |  |  |  |  |  |  |
|  |  | Low Voltage Distribution box |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Design, supply, install and commission 230V low Voltage DB comprising of the following: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 1 phase, 30 Amps MCB |  |  |  | Sub Lighting |  | 1 |  | each |  |  |  |  |  |  |  |
|  |  | 2 phase, 30 Amps ELCB |  |  |  | Earth Leakage |  | 1 |  | each |  |  |  |  |  |  |  |
|  |  | 1 phase, 30 Amps MCB |  |  |  | Plugs |  | 1 |  | each |  |  |  |  |  |  |  |
|  |  | 1 phase, 15 Amps MCB |  |  |  | Reactor Room Light, Auxolliary fan and non designated |  | 3 |  | each |  |  |  |  |  |  |  |
|  |  | 1 phase, 16 Amps socket outlet |  |  |  | Socket outlet |  | 1 |  | each |  |  |  |  |  |  |  |
|  |  | 1 phase, 5 Amps MCB |  |  |  | 2 x lights and bypass switch |  | 3 |  | each |  |  |  |  |  |  |  |
|  |  | 1 phase, 30 Amps Contactor |  |  |  | Contactor 1 |  | 1 |  | each |  |  |  |  |  |  |  |
| 1.02 |  | Indicating instruments |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Meter type | Technical Description |  |  | Designation |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Ammeter: | Supply and install 800/5A Maximum Demand Ammeters per Incomer on all phases with their respective Current Transformers |  |  | Transformer 1, Transformer 2, Transformer 3, Transformer 4 and PMB recycle |  | 15 |  | each |  |  |  |  |  |  |  |
|  |  | Voltmeter: | Supply and install 400V Voltmeters in accordance with clause 15 of CEE0082 |  |  | Transformer 1, Transformer 2, Transformer 3, Transformer 4 and PMB recycle |  | 5 |  | each |  |  |  |  |  |  |  |
|  |  | Killowatt Hour Meters: | Supply and install Killowatthour meters (with their respective CTs of 400/5A) |  |  |  |  | 3 |  | each |  |  |  |  |  |  |  |
| 1.03 |  | Steelwork, Busbar and cabling |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Panel, Cabling and busbars | Design and supply full metal enclosure to house the above mentioned equipment in accordance with CEE0082, provide and install cabling and busbars for interconnection between various circuits |  |  |  |  | 1 |  | complete |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  | SUB TOTAL (2) |  |  |  |
| ITEM |  | Description |  |  |  |  |  | Quantity |  | Unit |  | Equipment rate |  | Labour rate |  | Total |  |
| C |  | OTHER SERVICES |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1.01 |  | Preliminary and General (Site establishment, accomodation, travelling etc.) |  |  |  |  |  | 1 |  | complete |  |  |  |  |  |  |  |
| 1.02 |  | Dismantling and Transporting old equipment (MV switchgear panels) |  |  |  |  |  | 1 |  | complete |  |  |  |  |  |  |  |
| 1.03 |  | Dismantling and Transporting old equipment (LV switchgear panels) |  |  |  |  |  | 1 |  | complete |  |  |  |  |  |  |  |
| 1.04 |  | Health, Safety and Enviromental costs |  |  |  |  |  | 1 |  | complete |  |  |  |  |  |  |  |
| 1.05 |  | Supply and install checker plates (0.4m2 / panel) |  |  |  |  |  | 10 |  | complete |  |  |  |  |  |  |  |
| 1.06 |  | Design and supply remote control pendant |  |  |  |  |  | 1 |  | complete |  |  |  |  |  |  |  |
| 1.07 |  | Supply and install substation earthing (Complete/sub) |  |  |  |  |  | 1 |  | complete |  |  |  |  |  |  |  |
| 1.08 |  | Supply and install 11kV XLPE cable for the four 400kVA transfomers incl. terminations |  |  |  |  |  | 70 |  | metres |  |  |  |  |  |  |  |
| 1.09 |  | Supply and Install Battery and charger |  |  |  |  |  | 1 |  | complete |  |  |  |  |  |  |  |
| 1.10 |  | Testing and Certification of the complete Electrical Installations covered by the Scope of this Tender for both MV and LV panels |  |  |  |  |  | 1 |  | complete |  |  |  |  |  |  |  |
| 1.11 |  | Provision of One Set "As-Built" Drawings in Electronic Format (drawing software to be used shall be viewable and accept amendments to be done on Micro station V8i) and three (3) sets of copies for both MV and LV panels |  |  |  |  |  | 1 |  | complete |  |  |  |  |  |  |  |
| 1.12 |  | Provision of FULL Documentation and Technical Literature covering ALL Electrical Services Installations for both MV and LV panels |  |  |  |  |  | 1 |  | complete |  |  |  |  |  |  |  |
| 1.13 |  | Provision of Durable Labels and labelling on all items of equipment and fix connecting schedules etc.. Designations to match those on 'As-Built' Drawings for both MV and LV panels |  |  |  |  |  | 1 |  | complete |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  | SUB TOTAL (3) |  |  |  |
|  |  |  |  |  |  | TOTAL FOR PMB MILLWRIGHT SUB (1+2+3) |  |  |  |  |  |  |  |  |  |  |  |

| Substation Name: | Space: | System Voltage: | Clearance OK |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PMB Train Lighting Sub | 4,2 x 3,6 x 3,5 | 6.6kV |  |  |  |  |  |  |  |  |  |
| CB/Panel number + Designation | kWh Meter | Voltmeter | Differential Protection | Buchholz & Oil Temp | CT Ratio |  | Other Protection Requirements | Functions (refer to clause 7.9.2 of BBC6467) | Equipment rate | Labour rate | Total |
|  |  |  |  |  | Protection CT Ratio | Metering CT Ratio |  |  |  |  |  |
| F47 Pietermaritzburg Yard Sub | X | X |  |  | 150/5 | 150/5 | +IDMT | Radial Cable |  |  |  |
| F46 Transformer No.1 (1MVA) |  |  |  | X | 100/5 | 100/5 | Intertripping | Transformer |  |  |  |
|  |  |  |  |  |  |  |  |  |  | SUB TOTAL (1) |  |
| ITEM | Description |  |  |  |  |  | Quantity | Unit | Equipment rate | Labour rate | Total |
| C | OTHER SERVICES |  |  |  |  |  |  |  |  |  |  |
| 1.01 | Preliminary and General (Site establishment, accomodation, travelling etc.) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.02 | Dismantling and Transporting old equipment (MV switchgear panels) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.03 | Health, Safety and Enviromental costs |  |  |  |  |  | 1 | complete |  |  |  |
| 1.04 | Supply and install checker plates (0.4m2 / panel) |  |  |  |  |  | 10 | complete |  |  |  |
| 1.05 | Design and supply remote control pendant |  |  |  |  |  | 1 | complete |  |  |  |
| 1.06 | Supply and install substation earthing (Complete/sub) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.07 | Supply and Install Battery and charger |  |  |  |  |  | 1 | complete |  |  |  |
| 1.08 | Supply and install Killowatthour meters (to be installed on Ring panel) |  |  |  |  |  | 1 | each |  |  |  |
| 1.09 | Testing and Certification of the complete Electrical Installations covered by the Scope of this Tender for MV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1.10 | Provision of One Set "As-Built" Drawings in Electronic Format (drawing software to be used shall be viewable and accept amendments to be done on Micro station V8i) and three (3) sets of copies for MV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1.11 | Provision of FULL Documentation and Technical Literature covering ALL Electrical Services Installations for MV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1.12 | Provision of Durable Labels and labelling on all items of equipment and fix connecting schedules etc.. Designations to match those on 'As-Built' Drawings for MV panels |  |  |  |  |  | 1 | complete |  |  |  |
|  |  |  |  |  |  |  |  |  |  | SUB TOTAL (2) |  |
|  |  |  |  |  | TOTAL FOR Pietermaritzburg Train Lighting Sub (1+2) |  |  |  |  |  |  |

| Substation Name: | Space: | System Voltage: | Clearance OK |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Pietermaritzburg Yard | 6,1 x 5,8 x 3,3 | 6.6kV |  |  |  |  |  |  |  |  |  |
| CB/Panel number + Designation | kWh Meter | Voltmeter | Differential Protection | Buchholz & Oil Temp | CT Ratio |  | Other Protection Requirements | Functions (refer to clause 7.9.2 of BBC6467) | Equipment rate | Labour rate | Total |
|  |  |  |  |  | Protection CT Ratio | Metering CT Ratio |  |  |  |  |  |
| F38 Pietermaritzburg Sub |  | X | Translay 400/5 |  | 300/5 | 400/5 | +IDMT | Ring Cable |  |  |  |
| F40 Transformer No.1 (500kVA) | X |  |  | X | 50/5 | 50/5 | Intertripping | Transformer |  |  |  |
| F41 Bus Coupler |  |  |  |  |  |  |  | Bus Coupler |  |  |  |
| F42 Transformer No.2 (500kVA) | X |  |  | X | 50/5 | 50/5 | Intertripping | Transformer |  |  |  |
| F43 Train Lighting |  | X | Solkor 300/5 |  | 200/5 | 200/5 | +IDMT | Radial Cable |  |  |  |
|  |  |  |  |  |  |  |  |  |  | SUB TOTAL (1) |  |
| SUBSTATION LOW VOLTAGE PANELS: PIETERMARITZBURG YARD SUB |  |  |  |  |  |  |  |  |  |  |  |
| ITEM | Description |  |  |  |  |  | Quantity | Unit | Equipment rate | Labour rate | Total |
| B | LOW VOLTAGE ELECTRICAL INSTALLATIONS |  |  |  |  |  |  |  |  |  |  |
| 1.01 | Low Voltage panels |  |  |  |  |  |  |  |  |  |  |
|  | Design, supply, install and commission 400V Low Voltage panel comprising of the following: |  |  |  |  |  |  |  |  |  |  |
|  | Feeder type | Technical Description |  |  | Designation |  |  |  |  |  |  |
|  | Incomer: | 3 phase, 800 Amps MCCB |  |  | Transformer 1 and Transformer 2 |  | 2 | each |  |  |  |
|  | Bus coupler: | 3 phase, 800 Amps MCCB |  |  | Buscoupler |  | 1 | each |  |  |  |
|  | Outgoing Feeders: | 3 phase, 600 Amps MCCB |  |  | Signal Cabin and SDE office |  | 2 | each |  |  |  |
|  |  | 3 phase, 200 Amps MCCB |  |  | Relay Room and non designated |  | 2 | each |  |  |  |
|  |  | 3 phase, 100 Amps MCCB |  |  | Comms Buliding, Admin building, Signal mini sub, Signal cabin, Transtel workshop, Aux SDE office and non designated |  | 7 | each |  |  |  |
|  |  | 3 phase, 80 Amps MCB |  |  | Non designated |  | 1 | each |  |  |  |
|  |  | 3 phase, 60 Amps MCB |  |  | 3 x Non designated |  | 3 | each |  |  |  |
|  |  | 3 phase, 30 Amps MCB |  |  | 6 x Non designated |  | 6 | each |  |  |  |
|  |  | 1 phase, 15 Amps MCB |  |  | 7 x Non designated |  | 7 | each |  |  |  |
|  |  | 1 phase, 5 Amps MCB |  |  | Bypass switch, Coil and Photocell supply |  | 3 | each |  |  |  |
| 1.02 | Indicating instruments |  |  |  |  |  |  |  |  |  |  |
|  | Meter type | Technical Description |  |  | Designation |  |  |  |  |  |  |
|  | Ammeter: | Supply and install 800/5A Maximum Demand Ammeters per Incomer on all phases with their respective Current Transformers |  |  | Incomer #1 and #2 |  | 6 | each |  |  |  |
|  | Voltmeter: | Supply and install 400V Voltmeters in accordance with clause 15 of CEE0082 |  |  | Incomer #1 and #2 |  | 2 | each |  |  |  |
|  | Killowatt Hour Meters: | Supply and install Killowatthour meters (to be installed on Transformer panels) |  |  |  |  | 2 | each |  |  |  |
| 1.03 | Steelwork, Busbar and cabling |  |  |  |  |  |  |  |  |  |  |
|  | Panel, Cabling and busbars | Design and supply full metal enclosure to house the above mentioned equipment in accordance with CEE0082, provide and install cabling and busbars for interconnection between various circuits |  |  |  |  | 1 | complete |  |  |  |
|  |  |  |  |  |  |  |  |  |  | SUB TOTAL (2) |  |
| ITEM | Description |  |  |  |  |  | Quantity | Unit | Equipment rate | Labour rate | Total |
| C | OTHER SERVICES |  |  |  |  |  |  |  |  |  |  |
| 1.01 | Preliminary and General (Site establishment, accomodation, travelling etc.) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.02 | Dismantling and Transporting old equipment (MV switchgear panels) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.03 | Dismantling and Transporting old equipment (LV switchgear panels) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.04 | Health, Safety and Enviromental costs |  |  |  |  |  | 1 | complete |  |  |  |
| 1.05 | Supply and install checker plates (0.7m2 / panel) |  |  |  |  |  | 3 | complete |  |  |  |
| 1.06 | Design and supply remote control pendant |  |  |  |  |  | 1 | complete |  |  |  |
| 1.07 | Supply and install substation earthing (Complete/sub) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.08 | Supply and install 11kV XLPE cable for the two 500kVA transfomers incl. terminations |  |  |  |  |  | 40 | metres |  |  |  |
| 1.09 | Supply and Install Battery and charger |  |  |  |  |  | 1 | complete |  |  |  |
| 1.10 | Testing and Certification of the complete Electrical Installations covered by the Scope of this Tender for both MV and LV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1.11 | Provision of One Set "As-Built" Drawings in Electronic Format (drawing software to be used shall be viewable and accept amendments to be done on Micro station V8i) and three (3) sets of copies for both MV and LV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1.12 | Provision of FULL Documentation and Technical Literature covering ALL Electrical Services Installations for both MV and LV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1.13 | Provision of Durable Labels and labelling on all items of equipment and fix connecting schedules etc.. Designations to match those on 'As-Built' Drawings for both MV and LV panels |  |  |  |  |  | 1 | complete |  |  |  |
|  |  |  |  |  |  |  |  |  |  | SUB TOTAL (3) |  |
|  |  |  |  |  | TOTAL FOR Pietermaritzburg Yard Sub (1+2+3) |  |  |  |  |  |  |

| Substation Name: | Space: | System Voltage: | Clearance OK |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PMB Compressor House Sub | 6,1 x 5,7 x 3,3 | 6,6kV |  |  |  |  |  |  |  |  |  |
| CB/Panel number + Designation | kWh Meter | Voltmeter | Differential Protection | Buchholz & Oil Temp | CT Ratio |  | Other Protection Requirements | Functions (refer to clause 7.9.2 of BBC6467) | Equipment rate | Labour rate | Total |
|  |  |  |  |  | Protection CT Ratio | Metering CT Ratio |  |  |  |  |  |
| F18 Millwright Sub |  | X |  |  | 500/5 | 500/5 | +IDMT | Ring Cable |  |  |  |
| Spare (Alternative supply) |  | x |  |  | 500/5 | 500/5 | +IDMT | Ring Cable |  |  |  |
| F27 Transformer No.6 (400kVA) |  |  |  | X | 40/5 | 40/5 | Intertripping | Transformer |  |  |  |
|  |  |  |  |  |  |  |  |  |  | SUB TOTAL (1) |  |
| SUBSTATION LOW VOLTAGE PANELS: PMB COMPRESSOR HOUSE SUB |  |  |  |  |  |  |  |  |  |  |  |
| ITEM | Description |  |  |  |  |  | Quantity | Unit | Equipment rate | Labour rate | Total |
| B | LOW VOLTAGE ELECTRICAL INSTALLATIONS |  |  |  |  |  |  |  |  |  |  |
| 1.01 | Low Voltage panels |  |  |  |  |  |  |  |  |  |  |
|  | Design, supply, install and commission 400V Low Voltage panel comprising of the following: |  |  |  |  |  |  |  |  |  |  |
|  | Feeder type | Technical Description |  |  | Designation |  |  |  |  |  |  |
|  | Incomer: | 3 phase, 800 Amps MCCB |  |  | Transformer 6 |  | 1 | each |  |  |  |
|  | Outgoing Feeders: | 3 phase, 400 Amps MCCB |  |  | Non designated, Main DB and Marksman |  | 3 | each |  |  |  |
|  |  | 3 phase, 200 Amps MCCB |  |  | Marksman 1 |  | 1 | each |  |  |  |
|  |  | 3 phase, 100 Amps MCCB |  |  | Marksman #2, #3 and #4 |  | 3 | each |  |  |  |
|  | Low Voltage Distribution box |  |  |  |  |  |  |  |  |  |  |
|  | Design, supply, install and commission 230V low Voltage DB comprising of the following: |  |  |  |  |  |  |  |  |  |  |
|  | 1 phase, 30 Amps MCB |  |  |  | Sub Lighting |  | 1 | each |  |  |  |
|  | 2 phase, 30 Amps ELCB |  |  |  | Earth Leakage |  | 1 | each |  |  |  |
|  | 1 phase, 10 Amps MCB |  |  |  | Lights |  | 2 | each |  |  |  |
|  | 1 phase, 16 Amps socket outlet |  |  |  | Socket outlet |  | 1 | each |  |  |  |
|  | 1 phase, 5 Amps MCB |  |  |  | Fan |  | 1 | each |  |  |  |
|  | 1 phase, 5 Amps MCB |  |  |  | KWH meter CTs |  | 18 | each |  |  |  |
| 1.02 | Indicating instruments |  |  |  |  |  |  |  |  |  |  |
|  | Meter type | Technical Description |  |  | Designation |  |  |  |  |  |  |
|  | Ammeter: | Supply and install 800/5A Maximum Demand Ammeters per Incomer on all phases with their respective Current Transformers |  |  | Transformer 3, Transformer 4, Transformer 5, Transformer 6, Trotech 1 and Trotech 2 |  | 18 | each |  |  |  |
|  | Voltmeter: | Supply and install 400V Voltmeters in accordance with clause 15 of CEE0082 |  |  | Transformer 3, Transformer 4, Transformer 5, Transformer 6, Trotech 1 and Trotech 2 |  | 6 | each |  |  |  |
|  | Killowatt Hour Meters: | Supply and install Killowatthour meters (with their respective CTs) |  |  |  |  | 7 | each |  |  |  |
| 1.03 | Steelwork, Busbar and cabling |  |  |  |  |  |  |  |  |  |  |
|  | Panel, Cabling and busbars | Design and supply full metal enclosure to house the above mentioned equipment in accordance with CEE0082, provide and install cabling and busbars for interconnection between various circuits |  |  |  |  | 1 | complete |  |  |  |
|  |  |  |  |  |  |  |  |  |  | SUB TOTAL (2) |  |
| ITEM | Description |  |  |  |  |  | Quantity | Unit | Equipment rate | Labour rate | Total |
| C | OTHER SERVICES |  |  |  |  |  |  |  |  |  |  |
| 1.01 | Preliminary and General (Site establishment, accomodation, travelling etc.) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.02 | Dismantling and Transporting old equipment (MV switchgear panels) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.03 | Dismantling and Transporting old equipment (LV switchgear panels) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.04 | Health, Safety and Enviromental costs |  |  |  |  |  | 1 | complete |  |  |  |
| 1.05 | Supply and install checker plates (0.5m2 / panel) |  |  |  |  |  | 10 | complete |  |  |  |
| 1.06 | Design and supply remote control pendant |  |  |  |  |  | 1 | complete |  |  |  |
| 1.07 | Supply and install substation earthing (Complete/sub) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.08 | Supply and install 11kV XLPE cable for the four 400kVA transfomers incl. terminations |  |  |  |  |  | 100 | metres |  |  |  |
| 1.09 | Supply and Install Battery and charger |  |  |  |  |  | 1 | complete |  |  |  |
| 1.10 | Testing and Certification of the complete Electrical Installations covered by the Scope of this Tender for both MV and LV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1.11 | Provision of One Set "As-Built" Drawings in Electronic Format (drawing software to be used shall be viewable and accept amendments to be done on Micro station V8i) and three (3) sets of copies for both MV and LV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1.12 | Provision of FULL Documentation and Technical Literature covering ALL Electrical Services Installations for both MV and LV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1.13 | Provision of Durable Labels and labelling on all items of equipment and fix connecting schedules etc.. Designations to match those on 'As-Built' Drawings for both MV and LV panels |  |  |  |  |  | 1 | complete |  |  |  |
|  |  |  |  |  |  |  |  |  |  | SUB TOTAL (3) |  |
|  |  |  |  |  | TOTAL FOR PMB Compressor House Sub (1+2+3) |  |  |  |  |  |  |

| MAIN SUMMARY ( Durban Depot) |  |  |  |  |
| --- | --- | --- | --- | --- |
| ITEM | TRACTION SUBSTATION | AMOUNT |  |  |
| 1 | DBN Container Sub |  |  |  |
| 2 | Pietermaritzburg 11kV/6.6kV |  |  |  |
| 3 | Cato Ridge |  |  |  |
| 4 | Canal Sub 6.6kV |  |  |  |
| 5 | Millwright Shop (PMB) 6.6kV |  |  |  |
| 6 | Train Lighting (PMB) 6.6 kV |  |  |  |
| 7 | PMB Yard 6.6 kV |  |  |  |
| 8 | Compressor House (PMB) 6.6kV |  |  |  |
| TOTAL (EXCL. VAT) |  |  |  |  |
| SUMMARY OF BILL OF QUANTITIES |  |  |  |  |
| for |  |  |  |  |
| Contract No. |  |  |  |  |
| Item | Description |  | Amount |  |
| 1 | Total for Durban Deport |  |  |  |
| 2 | Training for Durban Depot (2 Training Sesion) |  |  |  |
| Total of tender carried forward to summary of BoQ |  | Subtotal |  |  |

| Substation Name: | Space: | System Voltage: | Clearance OK |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sentrarand Main Intake | 17 x 8 x 4 | 11kV |  |  |  |  |  |  |  |  |  |
| CB/Panel number + Designation | kWh Meter | Voltmeter | Differential Protection | Buchholz & Oil Temp | CT Ratio |  | Other Protection Requirements | Functions (refer to clause 7.9.2 of BBC6467) | Equipment rate | Labour rate | Total |
|  |  |  |  |  | Protection CT Ratio | Metering CT Ratio |  |  |  |  |  |
| 10 Substation Secondary Sorting |  | X | Solkor 400/5 |  | 200/5 | 200/5 | +IDMT | Ring Cable |  |  |  |
| 11 Substation DRS |  | X | Solkor 400/5 |  | 350/5 | 350/5 | +IDMT | Ring Cable |  |  |  |
| 12 Substation No1 (Hostel) |  | X | Solkor 400/5 |  | 250/5 | 250/5 | +IDMT | Ring Cable |  |  |  |
| 13 Substation Electrical Maintenance |  | X | Solkor 400/5 |  | 300/5 | 300/5 | +IDMT | Ring Cable |  |  |  |
| 14 Incoming Supply no 1 |  | X | Biased Diff 1000/5 |  | 1000/5 | 1000/5 |  | Incomer |  |  |  |
| 15 Substation ETS-A |  | X | Solkor 400/5 |  | 300/5 | 300/5 | +IDMT | Ring Cable |  |  |  |
| 16 Substation Hump Yard |  | X | Solkor 400/5 |  | 300/5 | 300/5 | +IDMT | Ring Cable |  |  |  |
| 17 11/3.3kV Compressor Transformer 1 |  |  |  | X | 125/5 | 125/5 | Intertripping | Transfomer |  |  |  |
| 18 11kV /400V Local Transformer 1 (315kVA) |  |  |  | X | 30/5 | 30/5 | Intertripping | Transfomer |  |  |  |
| 19 Front Bus Coupler |  |  |  |  |  |  |  | Bus Coupler |  |  |  |
| 20 Rear Busbar |  |  |  |  |  |  |  | Bus Coupler |  |  |  |
| 21 11kV /400V Local Transformer 2 (315kVA) |  |  |  | X | 30/5 | 30/5 | Intertripping | Transfomer |  |  |  |
| 22 11/3.3kV Compressor Transformer 2 |  |  |  | X | 125/5 | 125/5 | Intertripping | Transfomer |  |  |  |
| 23 11/3.3kV Compressor Transformer 3 |  |  |  | X | 125/5 | 125/5 | Intertripping | Transfomer |  |  |  |
| 24 Substation Hump Yard |  | X | Solkor 400/5 |  | 300/5 | 300/5 | +IDMT | Ring Cable |  |  |  |
| 25 Incoming Supply no 2 |  | X | Biased Diff 1000/5 |  | 1000/5 | 1000/5 |  | Incomer |  |  |  |
| 26 Substation ETS-B |  | X | Solkor 400/5 |  | 300/5 | 300/5 | +IDMT | Ring Cable |  |  |  |
| 27 Substation Administration Building |  | X | Solkor 400/5 |  | 300/5 | 300/5 | +IDMT | Ring Cable |  |  |  |
| 28 Substation No4 (Hostel) |  | X | Solkor 400/5 |  | 250/5 | 250/5 | +IDMT | Ring Cable |  |  |  |
| 29 Substation Carriage and Wagon |  | X | Solkor 400/5 |  | 350/5 | 350/5 | +IDMT | Ring Cable |  |  |  |
| 30 Substation Classification Yard South |  | X | Solkor 400/5 |  | 200/5 | 200/5 | +IDMT | Ring Cable |  |  |  |
|  |  |  |  |  |  |  |  |  |  | SUB TOTAL (1) |  |
| SUBSTATION LOW VOLTAGE PANELS: SENTRARAND MAIN INTAKE |  |  |  |  |  |  |  |  |  |  |  |
| ITEM | Description |  |  |  |  |  | Quantity | Unit | Equipment rate | Labour rate | Total |
| B | LOW VOLTAGE ELECTRICAL INSTALLATIONS |  |  |  |  |  |  |  |  |  |  |
| 1.01 | Low Voltage panels |  |  |  |  |  |  |  |  |  |  |
|  | Design, supply, install and commission 400V Low Voltage panel comprising of the following: |  |  |  |  |  |  |  |  |  |  |
|  | Feeder type | Technical Description |  |  | Designation |  |  |  |  |  |  |
|  | Incomer: | 3 phase, 500 Amps MCCB |  |  | Transformer 1 and Transformer 2 |  | 2 | each |  |  |  |
|  | Bus coupler: | 3 phase, 500 Amps MCCB |  |  | Buscoupler |  | 1 | each |  |  |  |
|  | Outgoing Feeders: | 3 phase, 400 Amps MCCB |  |  | Kiosk No 6 |  | 1 | each |  |  |  |
|  |  | 3 phase, 200 Amps MCCB |  |  | Feeder to MCBs |  | 1 | each |  |  |  |
|  |  | 3 phase, 100 Amps MCCB |  |  | Two Feeder to MCBs, TCP, Compressor K4 and N/W Mess Ablution K6 |  | 5 | each |  |  |  |
|  |  | 3 phase, 60 Amps MCB |  |  | Undesignated, Mess & Ablution K18, High Mast 47&50, High Mast 46&49 and Substation DB |  | 5 | each |  |  |  |
|  |  | 3 phase, 50 Amps MCB |  |  | High Mast 45;48;51 |  | 1 | each |  |  |  |
|  |  | 3 phase, 40 Amps MCB |  |  | Undesignated |  | 2 | each |  |  |  |
|  |  | 3 phase, 30 Amps MCB |  |  | High Mast 43;42;41,Four Undesignated,Shelter K7,Controllers Cabin K15 |  | 7 | each |  |  |  |
|  |  | 1 phase, 60 Amps MCB |  |  | Undesignated |  | 1 | each |  |  |  |
|  |  | 1 phase, 30 Amps MCB |  |  | Batery Room 33kV,Two Test |  | 3 | each |  |  |  |
|  |  | 1 phase,15 Amps MCB |  |  | Undesignated X 2, Telecontrol,Batery Water 11kV (Kamer), Batery Water 33kV (Kamer), 33kV HS Panel and 11kV HS Panel |  | 6 | each |  |  |  |
|  |  | 1 phase, 5 Amps MCB |  |  | Photo Cell |  | 2 | each |  |  |  |
|  |  | 1 phase, 2 Amps MCB |  |  | Voltmeter Supply |  | 3 | each |  |  |  |
|  | Indicating instruments |  |  |  |  |  |  |  |  |  |  |
| 1.02 | Meter type | Technical Description |  |  | Designation |  |  |  |  |  |  |
|  | Ammeter: | Supply and install 800/5A Maximum Demand Ammeters per Incomer on all phases with their respective Current Transformers |  |  | Incomer #1 and #2 |  | 6 | each |  |  |  |
|  | Voltmeter: | Supply and install 400V Voltmeters in accordance with clause 15 of CEE0082 |  |  | Incomer #1 and #2 |  | 2 | each |  |  |  |
|  | Steelwork, Busbar and cabling |  |  |  |  |  |  |  |  |  |  |
| 1.03 | Panel, Cabling and busbars | Design and supply full metal enclosure to house the above mentioned equipment in accordance with CEE0082, provide and install cabling and busbars for interconnection between various circuits |  |  |  |  | 1 | complete |  |  |  |
|  |  |  |  |  |  |  |  |  |  | SUB TOTAL (2) |  |
| ITEM | Description |  |  |  |  |  | Quantity | Unit | Equipment rate | Labour rate | Total |
| C | OTHER SERVICES |  |  |  |  |  |  |  |  |  |  |
| 1.01 | Preliminary and General (Site establishment, accomodation, travelling etc.) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.02 | Dismantling and Transporting old equipment (MV switchgear panels) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.03 | Dismantling and Transporting old equipment (LV switchgear panels) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.04 | Health, Safety and Enviromental costs |  |  |  |  |  | 1 | complete |  |  |  |
| 1.05 | Supply and install checker plates (0.5m2 / panel) |  |  |  |  |  | 5 | complete |  |  |  |
| 1.06 | Design and supply remote control pendant |  |  |  |  |  | 1 | complete |  |  |  |
| 1.07 | Supply and install substation earthing (Complete/sub) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.08 | Supply and install 11kV XLPE cable for the two 315kVA transfomers incl. terminations |  |  |  |  |  | 40 | metres |  |  |  |
| 1.09 | Supply and Install Battery and charger |  |  |  |  |  | 1 | complete |  |  |  |
| 1.10 | Testing and Certification of the complete Electrical Installations covered by the Scope of this Tender for both MV and LV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1.11 | Provision of One Set "As-Built" Drawings in Electronic Format (drawing software to be used shall be viewable and accept amendments to be done on Micro station V8i) and three (3) sets of copies for both MV and LV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1.12 | Provision of FULL Documentation and Technical Literature covering ALL Electrical Services Installations for both MV and LV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1.13 | Provision of Durable Labels and labelling on all items of equipment and fix connecting schedules etc.. Designations to match those on 'As-Built' Drawings for both MV and LV panels |  |  |  |  |  | 1 | complete |  |  |  |
|  |  |  |  |  |  |  |  |  |  | SUB TOTAL (3) |  |
|  |  |  |  |  | TOTAL FOR ISANDO Sentrarand Main IntakeSub (1+2+3) |  |  |  |  |  |  |

| MAIN SUMMARY ( Isando Depot) |  |  |  |  |
| --- | --- | --- | --- | --- |
| ITEM | TRACTION SUBSTATION | AMOUNT |  |  |
| 1 | 11kV Main Sentrarand Intake |  |  |  |
| TOTAL (EXCL. VAT) |  |  |  |  |
| SUMMARY OF BILL OF QUANTITIES |  |  |  |  |
| for |  |  |  |  |
| Contract No. |  |  |  |  |
| Item | Description |  | Amount |  |
| 1 | Total for Isando Deport |  |  |  |
| 2 | Training for Isando Depot (2 Training Sesion) |  |  |  |
| Total of tender carried forward to summary of BoQ |  | Subtotal |  |  |

| Substation Name: | Space: | System Voltage: | Clearance OK |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Mooi River Sub | 4,2 x 3,7 x 3,3 | 11kV |  |  |  |  |  |  |  |  |  |
| CB/Panel number + Designation | kWh Meter | Voltmeter | Differential Protection | Buchholz & Oil Temp | CT Ratio |  | Other Protection Requirements | Functions (refer to clause 7.9.2 of BBC6467) | Equipment rate | Labour rate | Total |
|  |  |  |  |  | Protection CT Ratio | Metering CT Ratio |  |  |  |  |  |
| E13 Lidgeton | X | X |  |  | 100/5 | 100/5 |  | Transmission line |  |  |  |
| E14 Incomer | X | X | Yes | Yes | 200/5 | 200/5 | Restricted Earth Fault and Primary intertripping | Incomer |  |  |  |
| E15 Frere | X | X |  |  | 100/5 | 100/5 |  | Transmission line |  |  |  |
|  |  |  |  |  |  |  |  |  |  | SUB TOTAL (1) |  |
| ITEM | Description |  |  |  |  |  | Quantity | Unit | Equipment rate | Labour rate | Total |
| C | OTHER SERVICES |  |  |  |  |  |  |  |  |  |  |
| 1.01 | Preliminary and General (Site establishment, accomodation, travelling etc.) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.02 | Dismantling and Transporting old equipment (MV switchgear panels) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.03 | Health, Safety and Enviromental costs |  |  |  |  |  | 1 | complete |  |  |  |
| 1.04 | Design and supply remote control pendant |  |  |  |  |  | 1 | complete |  |  |  |
| 1.05 | Supply and install substation earthing (Complete/sub) |  |  |  |  |  | 1 | complete |  |  |  |
| 1,06 | Supply and install Killowatthour meters (to be installed on Incomer panel) |  |  |  |  |  | 1 | each |  |  |  |
| 1,07 | Testing and Certification of the complete Electrical Installations covered by the Scope of this Tender for MV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1,08 | Provision of One Set "As-Built" Drawings in Electronic Format (drawing software to be used shall be viewable and accept amendments to be done on Micro station V8i) and three (3) sets of copiesfor MV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1,09 | Provision of FULL Documentation and Technical Literature covering ALL Electrical Services Installations for MV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1,10 | Provision of Durable Labels and labelling on all items of equipment and fix connecting schedules etc.. Designations to match those on 'As-Built' Drawings for MV panels |  |  |  |  |  | 1 | complete |  |  |  |
|  |  |  |  |  |  |  |  |  |  | SUB TOTAL (2) |  |
|  |  |  |  |  | TOTAL FOR Mooi River Sub (1+2) |  |  |  |  |  |  |

| MAIN SUMMARY (Mooi River) |  |  |  |  |
| --- | --- | --- | --- | --- |
| ITEM | TRACTION SUBSTATION | AMOUNT |  |  |
| 1 | Mooiriver |  |  |  |
| TOTAL (EXCL. VAT) |  |  |  |  |
| SUMMARY OF BILL OF QUANTITIES |  |  |  |  |
| for |  |  |  |  |
| Contract No. |  |  |  |  |
| Item | Description |  | Amount |  |
| 1 | Total for Mooi River Deport |  |  |  |
| 2 | Training for Mooi River Depot (2 Training Sesion) |  |  |  |
| Total of tender carried forward to summary of BoQ |  | Subtotal |  |  |

| SUBSTATION LOW VOLTAGE PANELS: PE FC STURROCK PARK SUB |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ITEM | Description |  |  |  |  |  | Quantity | Unit | Equipment rate | Labour rate | Total |
| B | LOW VOLTAGE ELECTRICAL INSTALLATIONS |  |  |  |  |  |  |  |  |  |  |
| 1.01 | Low Voltage panels |  |  |  |  |  |  |  |  |  |  |
|  | Design, supply, install and commission 400V Low Voltage panel comprising of the following: |  |  |  |  |  |  |  |  |  |  |
|  | Feeder type | Technical Description |  |  | Designation |  |  |  |  |  |  |
|  | Incomer: | 3 phase, 1600 Amps MCCB |  |  | Incomer 1 |  | 1 | each |  |  |  |
|  | Outgoing Feeders: | 3 phase, 600 Amps MCCB |  |  | Harbour Restaurant switchboard |  | 1 | each |  |  |  |
|  |  | 3 phase, 400 Amps MCCB |  |  | Airways building |  | 1 | each |  |  |  |
|  |  | 3 phase, 100 Amps MCCB |  |  | Basement Feeder (DB North, DB East, DB West and non designated) |  | 4 | each |  |  |  |
|  |  | 3 phase, 100 Amps MCCB |  |  | Gound Floor Feeder (DB North, DB East, DB West and non designated) |  | 4 | each |  |  |  |
|  |  | 3 phase, 100 Amps MCCB |  |  | First Floor Feeder (DB North, DB East, DB West and non designated) |  | 4 | each |  |  |  |
|  |  | 3 phase, 100 Amps MCCB |  |  | Second Floor Feeder (DB North, DB East, DB West and non designated) |  | 4 | each |  |  |  |
|  |  | 3 phase, 100 Amps MCCB |  |  | Third Floor Feeder (DB North, DB East, DB West and non designated) |  | 4 | each |  |  |  |
|  |  | 3 phase, 100 Amps MCCB |  |  | Fourth Floor Feeder (DB North, DB East, DB West and non designated) |  | 4 | each |  |  |  |
|  |  | 3 phase, 100 Amps MCCB |  |  | Fifth Floor Feeder (DB North, DB East, DB West and non designated) |  | 4 | each |  |  |  |
|  |  | 3 phase, 100 Amps MCCB |  |  | Sixth Floor Feeder (DB North, DB East, DB West and non designated) |  | 4 | each |  |  |  |
|  |  | 3 phase, 100 Amps MCCB |  |  | Whites building, Payne's building and 4 x non designated |  | 6 | each |  |  |  |
| EMERGENCY LOW VOLTAGE PANELS: PE FC STURROCK PARK SUB |  |  |  |  |  |  |  |  |  |  |  |
| 1.01 | Low Voltage Emergency panel |  |  |  |  |  |  |  |  |  |  |
|  | Design, supply, install and commission 400V Low Voltage emergency supply panel comprising of the following: |  |  |  |  |  |  |  |  |  |  |
|  | Incomer: | 3 phase, 1600 Amps MCCB |  |  | Incomer 2 |  | 1 | each |  |  |  |
|  | Bus Coupler | 3 phase, 1600 Amps MCCB |  |  | Bus coupler |  | 1 | each |  |  |  |
|  |  | 3 phase, 200 Amps MCCB |  |  | Lift A, Lift B, Lift C and Third floor CTC |  | 4 | each |  |  |  |
|  |  | 3 phase, 100 Amps MCCB |  |  | Third floor west riser, Third floor east riser , DB lift cab lights, Lift D, Standby plant DB, Outside flood lights, Third floor north riser, Generator pulse supply isolator and Changeover MCB |  | 9 | each |  |  |  |
| 1.02 | Indicating instruments |  |  |  |  |  |  |  |  |  |  |
|  | Meter type | Technical Description |  |  | Designation |  |  |  |  |  |  |
|  | Ammeter: | Supply and install 1600/5A Maximum Demand Ammeters per Incomer on all phases with their respective Current Transformers |  |  | Incomer #1 and #2 |  | 6 | each |  |  |  |
|  | Voltmeter: | Supply and install 400V Voltmeters in accordance with clause 15 of CEE0082 |  |  | Incomer #1 and #2 |  | 2 | each |  |  |  |
|  | Killowatt Hour Meters: | Supply and install Killowatthour meter |  |  | 4 x LV Board and 2 x Emergency LV Board |  | 6 | each |  |  |  |
| 1.03 | Steelwork, Busbar and cabling |  |  |  |  |  |  |  |  |  |  |
|  | Panel, Cabling and busbars | Design and supply full metal enclosure to house the above mentioned equipment in accordance with CEE0082, provide and install cabling and busbars for interconnection between various circuits |  |  |  |  | 2 | complete |  |  |  |
|  |  |  |  |  |  |  |  |  |  | SUB TOTAL (1) |  |
| ITEM | Description |  |  |  |  |  | Quantity | Unit | Equipment rate | Labour rate | Total |
| C | OTHER SERVICES |  |  |  |  |  |  |  |  |  |  |
| 1.01 | Preliminary and General (Site establishment, accomodation, travelling etc.) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.02 | Dismantling and Transporting old equipment (LV switchgear panels) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.03 | Health, Safety and Enviromental costs |  |  |  |  |  | 1 | complete |  |  |  |
| 1.04 | Supply and install checker plates (0.5m2 / panel) |  |  |  |  |  | 5 | complete |  |  |  |
| 1.05 | Supply and install substation earthing (Complete/sub) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.06 | Testing and Certification of the complete Electrical Installations covered by the Scope of this Tender for LV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1.07 | Provision of One Set "As-Built" Drawings in Electronic Format (drawing software to be used shall be viewable and accept amendments to be done on Micro station V8i) and three (3) sets of copies for LV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1.08 | Provision of FULL Documentation and Technical Literature covering ALL Electrical Services Installations for LV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1.09 | Provision of Durable Labels and labelling on all items of equipment and fix connecting schedules etc.. Designations to match those on 'As-Built' Drawings for LV panels |  |  |  |  |  | 1 | complete |  |  |  |
|  |  |  |  |  |  |  |  |  |  | SUB TOTAL (2) |  |
|  |  |  |  |  | TOTAL FOR PE FC Sturrock Park Sub (1+2) |  |  |  |  |  |  |

| Substation Name: | Space: current | System Voltage: | Clearance Not OK |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Visrivier |  | 11kV |  |  |  |  |  |  |  |  |  |
| CB/Panel number + Designation | kWh Meter | Voltmeter | Differential Protection | Buchholz & Oil Temp | CT Ratio |  | Other Protection Requirements | Functions (refer to clause 7.9.2 of BBC6467) | Equipment rate | Labour rate | Total |
|  |  |  |  |  | Protection CT Ratio | Metering CT Ratio |  |  |  |  |  |
| S14 Visrivier |  | X |  |  | Class B | 25/5 | FL + IDMT | Transmission line |  |  |  |
|  |  |  |  |  |  |  |  |  |  | SUB TOTAL (1) |  |
| ITEM | Description |  |  |  |  |  | Quantity | Unit | Equipment rate | Labour rate | Total |
| C | OTHER SERVICES |  |  |  |  |  |  |  |  |  |  |
| 1.01 | Preliminary and General (Site establishment, accomodation, travelling etc.) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.02 | Dismantling and Transporting old equipment (MV switchgear panel and Housing (Container) ) |  |  |  |  |  | 1 | complete |  |  |  |
| 1,03 | Construct a new brick building ( 5x 5 x 4.5m) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.04 | Health, Safety and Enviromental costs |  |  |  |  |  | 1 | complete |  |  |  |
| 1.06 | Design and supply remote control pendant |  |  |  |  |  | 1 | complete |  |  |  |
| 1.07 | Supply and install substation earthing (Complete/sub) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.09 | Supply and Install Battery and charger |  |  |  |  |  | 1 | complete |  |  |  |
| 1.10 | Testing and Certification of the complete Electrical Installations covered by the Scope of this Tender for MV panel |  |  |  |  |  | 1 | complete |  |  |  |
| 1.11 | Provision of One Set "As-Built" Drawings in Electronic Format (in ACAD Version 2013 or better) and three (3) sets of copies for MV panel |  |  |  |  |  | 1 | complete |  |  |  |
| 1.12 | Provision of FULL Documentation and Technical Literature covering ALL Electrical Services Installations for MV panel |  |  |  |  |  | 1 | complete |  |  |  |
| 1.13 | Provision of Durable Labels and labelling on all items of equipment and fix connecting schedules etc.. Designations to match those on 'As-Built' Drawings for MV panel |  |  |  |  |  | 1 | complete |  |  |  |
|  |  |  |  |  |  |  |  |  |  | SUB TOTAL (2) |  |
|  |  |  |  |  | TOTAL FOR VISRIVIER (1+2) |  |  |  |  |  |  |

| MAIN SUMMARY (Port Elizabeth) |  |  |  |  |
| --- | --- | --- | --- | --- |
| ITEM | TRACTION SUBSTATION | AMOUNT |  |  |
| 1 | FC Sturrock Building |  |  |  |
| 2 | Vis rivier |  |  |  |
| TOTAL (EXCL. VAT) |  |  |  |  |
| SUMMARY OF BILL OF QUANTITIES |  |  |  |  |
| for |  |  |  |  |
| Contract No. |  |  |  |  |
| Item | Description |  | Amount |  |
| 1 | Total for Port Elizabeth Deport |  |  |  |
| 2 | Training for Port Elizabeth Depot (2 Training Sesion) |  |  |  |
| Total of tender carried forward to summary of BoQ |  | Subtotal |  |  |

| Substation Name: | Space: m | System Voltage: | Clearance OK |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Leeuhof Main Intake Substation | 6.1 X 5.8 X 3.2 | 11kV |  |  |  |  |  |  |  |  |  |
| CB/Panel number + Designation | kWh Meter | Voltmeter | Differential Protection | Buchholz & Oil Temp | CT Ratio |  | Other Protection Requirements | Functions (refer to clause 7.9.2 of BBC6467) | Equipment rate | Labour rate | Total |
|  |  |  |  |  | Protection CT Ratio | Metering CT Ratio |  |  |  |  |  |
| 61 Carriage and Wagon |  |  | Solkor 300/5 |  | 100/5 | 100/5 | +IDMT | Ring cable |  |  |  |
| 62 Local Transformer (500kVA) |  |  |  | X | 30/5 | 30/5 | Intertripping | Transformer |  |  |  |
| 63 Municipal feeder | X | X |  |  | 100/5 | 100/5 |  | Incomer |  |  |  |
| 65 Yard Substation |  |  | Solkor 300/5 |  | 100/5 | 100/5 | +IDMT | Ring cable |  |  |  |
|  |  |  |  |  |  |  |  |  |  | SUB TOTAL (1) |  |
| SUBSTATION LOW VOLTAGE PANELS: Leeuhof Main Intake SUB |  |  |  |  |  |  |  |  |  |  |  |
| ITEM | Description |  |  |  |  |  | Quantity | Unit | Equipment rate | Labour rate | Total |
| B | LOW VOLTAGE ELECTRICAL INSTALLATIONS |  |  |  |  |  |  |  |  |  |  |
| 1.01 | Low Voltage panels |  |  |  |  |  |  |  |  |  |  |
|  | Design, supply, install and commission 400V Low Voltage panel comprising of the following: |  |  |  |  |  |  |  |  |  |  |
|  | Feeder type |  |  |  | Designation |  |  |  |  |  |  |
|  | Incomer: | 3 phase, 800 Amps MCCB |  |  | Main Switch |  | 1 | each |  |  |  |
|  | Outgoing Feeders: | 3 phase, 400 Amps MCCB |  |  | Kiosk No 1 |  | 1 | each |  |  |  |
|  |  | 3 phase,100 Amps MCCB |  |  | Yard lights and Undesignated |  | 2 | each |  |  |  |
|  |  | 3 phase,100 Amps Contactor |  |  | Contactor |  | 2 | each |  |  |  |
|  |  | 3 phase, 30 Amps MCB |  |  | Yard lights bypass |  | 1 | each |  |  |  |
|  |  | 1 phase, 15 Amps MCB |  |  | Contactor coil and Bypass switch |  | 2 | each |  |  |  |
|  |  | 1 phase, 5 Amps MCB |  |  | Coil |  | 1 | each |  |  |  |
| 1.02 | Indicating instruments |  |  |  |  |  |  |  |  |  |  |
|  | Meter type | Technical Description |  |  | Designation |  |  |  |  |  |  |
|  | Ammeter: | Supply and install 800/5A Maximum Demand Ammeters per Incomer on all phases with their respective Current Transformers |  |  | Incomer #1 |  | 3 | each |  |  |  |
|  | Voltmeter: | Supply and install 400V Voltmeters in accordance with clause 15 of CEE0082 |  |  | Incomer #1 |  | 1 | each |  |  |  |
|  | Killowatt Hour Meters: | Supply and install Killowatthour meter |  |  |  |  | 1 | each |  |  |  |
| 1.03 | Steelwork, Busbar and cabling |  |  |  |  |  |  |  |  |  |  |
|  | Panel, Cabling and busbars | Design and supply full metal enclosure to house the above mentioned equipment in accordance with CEE0082, provide and install cabling and busbars for interconnection between various circuits |  |  |  |  | 1 | complete |  |  |  |
|  |  |  |  |  |  |  |  |  |  | SUB TOTAL (2) |  |
| ITEM | Description |  |  |  |  |  | Quantity | Unit | Equipment rate | Labour rate | Total |
| C | OTHER SERVICES |  |  |  |  |  |  |  |  |  |  |
| 1.01 | Preliminary and General (Site establishment, accomodation, travelling etc.) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.02 | Dismantling and Transporting old equipment (MV switchgear panels) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.03 | Dismantling and Transporting old equipment (LV switchgear panels) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.04 | Health, Safety and Enviromental costs |  |  |  |  |  | 1 | complete |  |  |  |
| 1.05 | Design and supply remote control pendant |  |  |  |  |  | 1 | complete |  |  |  |
| 1.06 | Supply and install substation earthing (Complete/sub) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.07 | Supply and install 11kV XLPE cable for the 500kVA transfomer incl. terminations |  |  |  |  |  | 20 | complete |  |  |  |
| 1.08 | Supply and Install Battery and charger |  |  |  |  |  | 1 | complete |  |  |  |
| 1.09 | Testing and Certification of the complete Electrical Installations covered by the Scope of this Tender for both MV and LV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1.10 | Provision of One Set "As-Built" Drawings in Electronic Format (drawing software to be used shall be viewable and accept amendments to be done on Micro station V8i) and three (3) sets of copies for both MV and LV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1.11 | Provision of FULL Documentation and Technical Literature covering ALL Electrical Services Installations for both MV and LV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1.12 | Provision of Durable Labels and labelling on all items of equipment and fix connecting schedules etc.. Designations to match those on 'As-Built' Drawings for both MV and LV panels |  |  |  |  |  | 1 | complete |  |  |  |
|  |  |  |  |  |  |  |  |  |  | SUB TOTAL (3) |  |
|  |  |  |  |  | TOTAL FOR Leeuhof Main Intake Sub (1+2+3) |  |  |  |  |  |  |

| MAIN SUMMARY (Vereeniging Depot) |  |  |  |  |
| --- | --- | --- | --- | --- |
| ITEM | TRACTION SUBSTATION | AMOUNT |  |  |
| 1 | Leeuhof main intake |  |  |  |
| TOTAL (EXCL. VAT) |  |  |  |  |
| SUMMARY OF BILL OF QUANTITIES |  |  |  |  |
| for |  |  |  |  |
| Contract No. |  |  |  |  |
| Item | Description |  | Amount |  |
| 1 | Total for Vereeniging Deport |  |  |  |
| 2 | Training for Vereeniging Depot (2 Training Sesion) |  |  |  |
| Total of tender carried forward to summary of BoQ |  | Subtotal |  |  |

| Substation Name: | Space: m | System Voltage: | Clearance OK |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Bloemfontein Loco Substation | 3 X 10 X 6 | 11kV |  |  |  |  |  |  |  |  |  |
| CB/Panel number + Designation | kWh Meter | Voltmeter | Differential Protection | Buchholz & Oil Temp | CT Ratio |  | Other Protection Requirements | Functions (refer to clause 7.9.2 of BBC6467) | Equipment rate | Labour rate | Total |
|  |  |  |  |  | Protection CT Ratio | Metering CT Ratio |  |  |  |  |  |
| V01 Local Transformer (500kVA) |  |  |  | X | 40/5 | 40/5 | Intertripping | Transformer |  |  |  |
| V02 DI Office |  | X | Solkor 300/5 |  | 100/5 | 100/5 | +IDMT | Ring cable |  |  |  |
| E03 |  |  |  |  |  |  |  | Bus coupler |  |  |  |
| V04 M-sub |  | X | Solkor 300/5 |  | 100/5 | 100/5 | +IDMT | Ring cable |  |  |  |
| V05 Local Transformer (500kVA) |  |  |  | X | 40/5 | 40/5 | Intertripping | Transformer |  |  |  |
|  |  |  |  |  |  |  |  |  |  | SUB TOTAL (1) |  |
| ITEM | Description |  |  |  |  |  | Quantity | Unit | Equipment rate | Labour rate | Total |
| C | OTHER SERVICES |  |  |  |  |  |  |  |  |  |  |
| 1.01 | Preliminary and General (Site establishment, accomodation, travelling etc.) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.02 | Dismantling and Transporting old equipment (MV switchgear panels) |  |  |  |  |  | 1 | complete |  |  |  |
| 1,03 | Health, Safety and Enviromental costs |  |  |  |  |  | 1 | complete |  |  |  |
| 1,04 | Design and supply remote control pendant |  |  |  |  |  | 1 | complete |  |  |  |
| 1,05 | Supply and install substation earthing (Complete/sub) |  |  |  |  |  | 1 | complete |  |  |  |
| 1,06 | Supply and install 11kV XLPE cable for both 500kVA transfomers incl. terminations |  |  |  |  |  | 20 | metres |  |  |  |
| 1,07 | Testing and Certification of the complete Electrical Installations covered by the Scope of this Tender for MV panel |  |  |  |  |  | 1 | complete |  |  |  |
| 1,80 | Provision of One Set "As-Built" Drawings in Electronic Format (drawing software to be used shall be viewable and accept amendments to be done on Micro station V8i) and three (3) sets of copies for MV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1,90 | Provision of FULL Documentation and Technical Literature covering ALL Electrical Services Installations for MV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1,10 | Provision of Durable Labels and labelling on all items of equipment and fix connecting schedules etc.. Designations to match those on 'As-Built' Drawings for MV panels |  |  |  |  |  | 1 | complete |  |  |  |
|  |  |  |  |  |  |  |  |  |  | SUB TOTAL (2) |  |
|  |  |  |  |  | TOTAL for Bloemfontein Loco Sub (1+2) |  |  |  |  |  |  |

| Substation Name: | Space: m | System Voltage: | Clearance OK |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Bloemfontein Station Sub | 5 X 7.6 X 4.5 | 11kV |  |  |  |  |  |  |  |  |  |
| CB/Panel number + Designation | kWh Meter | Voltmeter | Differential Protection | Buchholz & Oil Temp | CT Ratio |  | Other Protection Requirements | Functions (refer to clause 7.9.2 of BBC6467) | Equipment rate | Labour rate | Total |
|  |  |  |  |  | Protection CT Ratio | Metering CT Ratio |  |  |  |  |  |
| V01 Laundry sub |  | X |  |  | 100/5 | 100/5 | +IDMT | Ring cable |  |  |  |
| V02 Local transformer (500kVA) |  |  |  | X | 40/5 | 40/5 | Intertripping | Transformer |  |  |  |
| V03 Transtel mini sub |  | X |  |  | 100/5 | 100/5 | +IDMT | Ring cable |  |  |  |
| Note: Ring without Differential Protection. |  |  |  |  |  |  |  |  |  | SUB TOTAL (1) |  |
| ITEM | Description |  |  |  |  |  | Quantity | Unit | Equipment rate | Labour rate | Total |
| C | OTHER SERVICES |  |  |  |  |  |  |  |  |  |  |
| 1.01 | Preliminary and General (Site establishment, accomodation, travelling etc.) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.02 | Dismantling and Transporting old equipment (MV switchgear panels) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.03 | Health, Safety and Enviromental costs |  |  |  |  |  | 1 | complete |  |  |  |
| 1.04 | Supply and install checker plates (0.5m² / panel) |  |  |  |  |  | 5 | complete |  |  |  |
| 1.05 | Design and supply remote control pendant |  |  |  |  |  | 1 | complete |  |  |  |
| 1.06 | Supply and install substation earthing (Complete/sub) |  |  |  |  |  | 1 | complete |  |  |  |
| 1.07 | Supply and install XLPE cable for the two 500kVA transfomer incl. terminations |  |  |  |  |  | 25 | metres |  |  |  |
| 1.08 | Supply and Install Battery and charger |  |  |  |  |  | 1 | complete |  |  |  |
| 1.09 | Testing and Certification of the complete Electrical Installations covered by the Scope of this Tender for MV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1.10 | Provision of One Set "As-Built" Drawings in Electronic Format (drawing software to be used shall be viewable and accept amendments to be done on Micro station V8i) and three (3) sets of copies for MV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1.11 | Provision of FULL Documentation and Technical Literature covering ALL Electrical Services Installations for MV panels |  |  |  |  |  | 1 | complete |  |  |  |
| 1.12 | Provision of Durable Labels and labelling on all items of equipment and fix connecting schedules etc.. Designations to match those on 'As-Built' Drawings for MV panels |  |  |  |  |  | 1 | complete |  |  |  |
|  |  |  |  |  |  |  |  |  |  | SUB TOTAL (2) |  |
|  |  |  |  |  | TOTAL for Bloemfontein Station Sub (1+2) |  |  |  |  |  |  |

| MAIN SUMMARY ( Durban Depot) |  |  |  |  |
| --- | --- | --- | --- | --- |
| ITEM | TRACTION SUBSTATION | AMOUNT |  |  |
| 1 | Bloemfontein - Station |  |  |  |
| 2 | Bloemfontein - Loco BFX |  |  |  |
| TOTAL (EXCL. VAT) |  |  |  |  |
| SUMMARY OF BILL OF QUANTITIES |  |  |  |  |
| For |  |  |  |  |
| Contract No. |  |  |  |  |
| Item | Description |  | Amount |  |
| 1 | Total for Bloemfontein Deport |  |  |  |
| 2 | Training for Bloemfontein Depot (2 Training Session) |  |  |  |
| Total of tender carried forward to summary of BoQ |  | Subtotal |  |  |

| SUMMARY OF BILL OF QUANTITIES |  |  |  |
| --- | --- | --- | --- |
| Item | Description |  | Amount |
| 1 | De Aar depot |  | R |
| 2 | Durban depot |  | R |
| 3 | Isando depot |  | R |
| 4 | Ladysmith depot |  | R |
| 5 | Port Elizabeth depot |  | R |
| 6 | Vereeniging depot |  | R |
| 7 | Bloemfontein Depot |  | R |
| 8 | Minimum Contract Skills Development Goal (CSDG) sum = EP (0.25%) x Subtotal of the tender amount |  | R |
| Total amount Excluding VAT |  |  | R |
| VAT (15%) |  |  | R |
| Total Incl. VAT carried to C1.1 FORM OF OFFER |  |  | R |

Fully completion of BOQ: Tenderers are required to fully complete and price all items in the Price List. Failure to complete fully will result in bid being disqualified

and the tenderer will not proceed to the next stage of evaluation.