## Slide 1: COMPULSORY CLARIFICATION MEETING: CONSTRUCTION OF THE MARINE WORKS FOR THE UPGRADE OF BREAKWATER (NEW DOLOSSES) PROJECT AT PORT OF RICHARDS BAY
RFP Number: TNPA/2025/05/0010/95183/RFP
18 November 2025 @ 10 am
AGENDA
Notes: Growth and Reinvent

## Slide 2: AGENDA
01 | Opening | Purpose Introductions Safety Briefing | 
02 | Project Background | Project Overview | 
03 | Part C: Scope of Services | Description of Services Project Timelines | 
04 | Commercial | Communications | 
05 | Tendering Procedures | Part T1: Tender Notice and invitation To Tender Part T2: Returnable Documents | 
06 | Evaluation Methodology | Stage one Eligibility with regards to attendance at the compulsory clarification n meeting Stage Two - Functionality (The minimum points is 70 points.) Stage Three – Preference Points System Stage Four – Price Negotiation if Applicable Stage Five – Objective Criteria | 
07 | NEC Contract | Part C1: Agreement and contract data | 
08 | Questions & Answers |  | 
09 | Closing | Signing of Certificate of attendance Meeting adjournment | 
2
PART C3: SCOPE OF WORK​

## Slide 3
PROJECT BACKGROUND

## Slide 4
INTRODUCTION

## Slide 5: BACKGROUND
Identification of the Business Need
The construction of the North and South Breakwater structures at the Port of Richards Bay was completed in 1976. These breakwaters were designed and built as rubble mound structures that are protected by Dolosse armour units ranging from five to thirty tonnes in size. These structures were constructed to protect the deep‐water entrance channel and to create a sheltered area for safe access of vessels and a calm inner harbour for port operations.
Actions to address the Business Need
New Dolosse project was commissioned in order to execute the repairs/upgrades required for the North and South breakwater structures.
To upgrade the breakwaters to meet current storm conditions;
To repair the damage areas of the breakwaters;
Maintain its structural integrity and
Avoid total structural collapse.

## Slide 6: BACKGROUND
Identification of the Business Need
Since then, they have withstood several major storms, including cyclones with significant wave heights beyond the original design storm wave height. These events have caused significant damage to the dolosse armour layers.
Based on the most recent assessment, there is a requirement for repairs and upgrades to the breakwater structures to ensure that its lifespan is extended for a further 30 -years and its performance is increased to handle wave height conditions up to 11.5m, considering future sea-level rise linked to climate change as well as ensure continuous Port operations.
Actions to address the Business Need

## Slide 7: DAMAGED AREAS

## Slide 8: TYPICAL CROSS SECTION BREAKDOWN
CORE LAYER – WE ARE TRYING TO PROTECT THIS
ARMOUR LAYER – WE ARE TRYING TO REPAIR & UPGRADE THIS – IT PROTECTS THE CORE FROM THE FORCE OF WAVE IMPACT

## Slide 9: NORTH BREAKWATER SCOPE
The repair/maintenance of the North Breakwater requires additional Dolos units (20t) to be manufactured and placed on its trunk and head

## Slide 10: SOUTH BREAKWATER
The repair/upgrade of the South Breakwater requires additional Dolos units and Antifers (65t) to be manufactured and placed on its head

## Slide 11: BACKGROUND
Identification of the Business Need
Based on the most recent assessment, there is a requirement for repairs and upgrades to the breakwater structures to ensure that its lifespan is extended for a further 30 -years and its performance is increased to handle wave height conditions up to 11.5m, considering future sea-level rise linked to climate change as well as ensure continuous Port operations.

## Slide 12: OBJECTIVES
Improved breakwater performance;
Continue safe access of vessels to the Port;
Affordable repair capital cost as opposed to replacement cost in case of structural collapse; and
Ensures TNPA’s reputation as reliable marine logistics solution provider is protected.

## Slide 13
PART C3.1 GOODS INFORMATION
PART C3: SCOPE OF WORK

## Slide 14: PART C3: SCOPE OF WORK
Description of Services
South Breakwater
Setup site facilities and precast yard
Demolish and construct new widened cap for crane base, including temporary and final navigation light plinths.
Place 1-5t rock underlayer on top of existing 30t dolosse
  Bulk placement with a skip will be allowed. Addendum will be sent out shortly
  Volume of rock is uncertain given the uneven 30t dolos surface
Dredge toe to receive toe Antifer cubes
  Placement of toe Antifers should be immediately after approval of dredge survey
Cast and place double layer of 65t Antifer cubes
Cast and place 30t dolos units at tie-in

## Slide 15: PART C3: SCOPE OF WORK
Description of Services
South Breakwater – 1-5t rock placement
In-survey (point cloud from drone + multibeam surveys)
  Dredging may be required prior to placing rock if sand has built up to bottom of dolos surface
Top of underlayer to be defined (0.5m dolos protruding)
Bulk placement of rock using skip (see video)
Survey until required levels (0.5m dolos protruding) are achieved
Assumed bottom of dolos layer based on design section (no as-built sections available)

## Slide 16: PART C3: SCOPE OF WORK
North Breakwater
Setup site facilities and precast yard
Move navigation light to temporary position (including construction of plinth) and back to initial position once complete
Cast and place 20t dolosse

## Slide 17: PART C3: SCOPE OF WORK
Technical specifications
Annexure B1 – Coastal structures particular technical specifications
Annexure B2 – Concrete works particular technical specifications
Annexure B3 – Dredging particular technical specifications
Annexure C1 – Breakwater armour units generic technical specifications
Annexure C2 – Drone surveys generic technical specifications
Annexure C3 – Hydrographic surveys generic technical specifications
Annexure C4 – Rock generic technical specifications
Drawings

## Slide 18: PART C3: SCOPE OF WORK
Contractor’s design
All temporary works
Concrete mix designs
If contractor’s crane is larger than the Liebherr LR 11350 considered in the design, the contractor is responsible for undertaking a new design for the crane base and submit for approval
Temporary Navigation light plinths (2 on South BW, 1 on North BW) and crane outrigger plinths on north BW (if required)

## Slide 19: PART C3: SCOPE OF WORK
Contractor’s design of equipment
Storm protection
Concrete formwork
Crane lifting and rigging studies
Lifting devices for Antifers
Weighbridge for rock
Submersible dredge pump and pipeline rigging for rough wave climate
Jetty for employer’s boat

## Slide 20
COMMERCIAL
Communications
Tendering Procedures
Evaluation Methodology
Returnable Schedules
Form of Contract – NEC3 ECC
Contract Data Part 1 and 2

## Slide 21: PART T1: TENDERING PROCEDURES
COMMUNICATION
All communications whether general, commercial or technical to go via the following email address: tenderenquiriespdu@transnet.net, attention Nomvula Makeleni Vundla (contact details in tender document).
Transnet’s Supply Chain Management (SCM) Complaints and Allegations Office at groupscmcomplaints@transnet.net
All queries will be communicated via a clarification register and will be issued only to the attendees who have attended this clarification meeting.
Complete the attendance register with clear and correct contact details, as these contact details will be used to issue all clarifications and addendums.
Last day for questions – Five working days before the closing date.

## Slide 22
PART T1: TENDERING PROCEDURES
T1.1 TENDER NOTICE AND INVITATION TO TENDER
T1.2 TENDER DATA

## Slide 23: PART T1: TENDERING PROCEDURES
T1.1 TENDER NOTICE AND INVITATION TO TENDER
Tender Type: | Request For Proposal (RFP)
Descriptions of Services: | Construction of the marine works for the upgrade of Breakwater (new Dolosse) project at the Port of Richards Bay
RFP Number: | TNPA/2025/05/0010/95183/RFP
Tender Issue Date: | 07 November 2025
Clarification Meeting: | 18 November 2025
Closing Date: | 08 December 2025
Closing Time: | 16H00
Tender Validity Period: | 12 weeks from Closing Date

## Slide 24: PART T1: TENDERING PROCEDURES
TENDERING PROCEDURES (cont.)
Evaluation Criteria: Functionality
Tender closing Date: 08 December 2025, Thursday at 16h00pm (SAST)
(South African Standard Time)
NO EXTENSIONS TO THIS DATE WILL BE ENTERTAINED WITHOUT GOOD CAUSE SHOWN
Uploading Submissions
The Transnet e-Tender Submission Portal can be accessed as follows:
Log on to the Transnet eTenders management platform website
(https://transnetetenders.azurewebsites.net)
Tenderers are required to ensure that electronic bid submissions are done at least a day before the closing date.
Transnet will not be held liable for any challenges experienced by bidders as a result of the technical challenges.

## Slide 25: PART T1: TENDERING PROCEDURES
TENDERING PROCEDURES (cont.)
Evaluation Criteria: Functionality
The tender offers to this tender will be opened as soon as possible after the closing date and time. Transnet shall not, at the opening of tenders, disclose to any other company any confidential details pertaining to the Tender Offers / information received, i.e. pricing, delivery, etc. The names and locations of the Tenderers will be disclosed to other Tenderers upon request.
NB: NO LATE TENDERS WILL BE ACCEPTED
T1.2 Tender Data
  The conditions of tender are the Standard Conditions of Tender as contained in Annex C of the CIDB Standard for Uniformity in Engineering and Construction Works Contracts.
  Tender offer validity period of 12 weeks after the closing date;

## Slide 26: PART T1: TENDERING PROCEDURES
T1.2 TENDER DATA
The Tender
Part T1: Tendering Procedures
T1.1 Tender Notice and Invitation to Tender
T1.2 Tender Data
Part T2: Returnable Documents
T2.1 List of Returnable Documents
T2.2 Returnable Schedules
The Contract
Part C1: Agreements and Contract Data
C1.1 Form of Offer and Acceptance
C1.2 Contract Data (Parts 1 & 2)
C1.3 Form of Guarantee
Part C2: Pricing Data
C2.1 Pricing Assumptions
C2.2 Price Schedule
Part C3: Scope of Work
C3.1 Goods information
Evaluation Criteria: Functionality

## Slide 27
PART T2: RETURNABLE DOCUMENTS
T1.1 LIST OF RETURNABLE DOCUMENTS
T1.2 LIST OF RETURNABLE SCHEDULE

## Slide 28: PART T2: RETURNABLE DOCUMENTS
T2.1 LIST OF RETURNABLE DOCUMENTS
2.1.1 These schedules are required for pre-qualification and eligibility purposes:
Stage One : Eligibility Criteria Schedule
T2.2-01 Certificate of attendance at Compulsory Tender Clarification Meeting
T2.2-02 Eligibility Criteria Schedule - CIDB Registration 9CE
2.1.2 Stage two: these schedules will be utilised for evaluation purposes:
T2.2-03 Evaluation Schedule: Key persons qualifications and experience
T2.2-04 Evaluation Schedule: Company experience and track record
T2.2-05 Evaluation Schedule: Programme
T2.2-06 Evaluation Schedule: Approach Paper
T2.2-07 Evaluation Schedule: Health and Safety requirements
T2.2-08 Evaluation Schedule: Quality Management

## Slide 29: PART T2: RETURNABLE DOCUMENTS
T2.1 LIST OF RETURNABLE DOCUMENTS
T2.2-09 Evaluation Schedule: Environmental Management
2.1.3. Stage Four: Specific Goals
T2.2-10 Schedule of proposed subcontractors
2.1.4 Returnable Schedules - General:
T2.2-11 Authority to submit tender
T2.2-12 Record of addenda to tender documents
T2.2-13 Letter of Good Standing
T2.2-14 Risk Elements
T2.2-15 Site Establishment requirements
T2.2-16 Availability of Equipment and Other Resources
T2.2-17 Capacity and Ability to meet Delivery Schedule

## Slide 30: PART T2: RETURNABLE DOCUMENTS
T2.1 LIST OF RETURNABLE DOCUMENTS
Agreement and Commitment by Tenderer:
T2.2-18 RFQ Declaration Form
T2.2-19 Service Provider Integrity Pact
T2.2-20 Certificate of Acquaintance with Tender Document
T2.2-21 RFP – Breach of Law
T2.2-22 CIDB SFU ANNEX G Compulsory Enterprise Questionnaire
T2.2-23 Supplier Code of Conduct
T2.2-24 Agreement in terms of Protection of Personal Information Act, 4 of 2013 (“POPIA”)
T2.2-25 Domestic Prominent Influential Persons (DPIP) Or Foreign Prominent Public Officials (FPPO)
T2.2-26 Non-Disclosure Agreement
T2.2-27 Job Creation

## Slide 31: PART T2: RETURNABLE DOCUMENTS
T2.2 LIST OF RETURNABLE SCHEDULE
PART C1: AGREEMENT AND CONTRACT DATA
Agreement and Commitment by Tenderer:
T2.2-28 Three (3) years audited financial statements
T2.2-29 Insurance provided by the Contractor
T2.2-30 Form of Intent to provide a Performance Guarantee
T2.2-31 Forecast Rate of Invoicing
Transnet Vendor Registration Form:
T2.2-31 Transnet Vendor Registration Form

## Slide 32: PART T2: RETURNABLE DOCUMENTS
T2.2 LIST OF RETURNABLE SCHEDULE
2.2 C1.1 Offer Portion of Form of Offer & Acceptance
2.3 C1.2 Contract Data
2.4 C1.3 Forms of Securities
2.5 C2.1 Pricing Assumptions
2.6 C2.2 Bills of Quantities
2.7 C3.1 Works Information

## Slide 33
Evaluation Methodology

## Slide 34: Evaluation Methodology
Evaluation methodology stages
Evaluation Criteria: Functionality
Only those tenderers who satisfy the following eligibility criteria are eligible to submit tenders:
Stage One - Eligibility with regards to attendance at the compulsory clarification meeting: An authorised representative of the tendering entity or a representative of a tendering entity that intends to form a Joint Venture (JV) must attend the compulsory clarification meeting in terms C2.7
Stage Two – Technicality/ Functionality (The minimum points is 60 points.): Only those tenderers who obtain the minimum qualifying score for functionality will be evaluated further in terms of price and the applicable preference point system. The minimum qualifying for score for functionality is 60 points.

## Slide 35: Evaluation Methodology
Evaluation methodology Continued
Evaluation Criteria: Functionality
The evaluation criteria for measuring functionality and the points for each criterion and, if any, each sub-criterion are as stated in C.3.11. Functionality shall be scored independently by not less than 2 (two) evaluators and averaged in accordance with the following schedules:
Pre-Qualifying Quality Criteria | Total number of points
Key persons experience | 15
Company previous experience | 20
Programme | 10
Approach Paper | 20
Health and Safety Requirements | 15
Quality Management | 10
Environmental Management | 10

## Slide 36: Evaluation Methodology
Evaluation methodology Continued
Evaluation Criteria: Functionality
Each evaluation criteria will be assessed in terms of scores of 0, 40, 60, 80, 100. The scores of each of the evaluators will be averaged, weighted and then totaled to obtain the final score for functionality, unless scored collectively. (See CIDB Inform Practice Note #9).
Note: Any tender not complying with the above-mentioned requirements, will be regarded as non-responsive and will therefore not be considered for further evaluation.

## Slide 37
Evaluation Criteria: Functionality

## Slide 38: PART T1: TENDERING PROCEDURES
T2.2-03 Key persons experience
15 points
30 points
10 points
5 points
Q&A
T1.2 Tender Data (Clause 3.11 Functionality Criteria)

## Slide 39: PART T1: TENDERING PROCEDURES
T2.2-03 Key persons experience
15 points
30 points
10 points
5 points
Q&A
T1.2 Tender Data (Clause 3.11 Functionality Criteria)

## Slide 40: PART T1: TENDERING PROCEDURES
T2.2-03 Key persons experience
15 points
30 points
10 points
5 points
Q&A
T1.2 Tender Data (Clause 3.11 Functionality Criteria)

## Slide 41: PART T1: TENDERING PROCEDURES
T2.2-03 Key persons experience
15 points
30 points
10 points
5 points
Q&A
T1.2 Tender Data (Clause 3.11 Functionality Criteria)

## Slide 42: PART T1: TENDERING PROCEDURES
T2.2-03 Key persons experience
15 points
30 points
10 points
5 points
Q&A
T1.2 Tender Data (Clause 3.11 Functionality Criteria)

## Slide 43: PART T1: TENDERING PROCEDURES
T2.2-04 Company previous experience
20 points
55 points
10 points
5 points
Q&A
T1.2 Tender Data (Clause 3.11 Functionality Criteria)
Demonstrate their experience in the delivery of similar projects in the last 25 years, in the Construction of the following infrastructure projects;
Construction of Water-Based Infrastructures
Construction of shoreline protection
Tenderer to submit a sufficiently detailed list with contact details of customers/clients and a valid Completion letters/Certificates for the relevant completed projects.
Note: Valid Completion letters/Certificates must contain the following details
Include the details (name, address, and contact information) of the previous employer or client, presented on the previous employer’s official letterhead.
Project description and value
Start and completion date
Signed with the name and designation of the signatory

## Slide 44: PART T1: TENDERING PROCEDURES
T2.2-04 Company previous experience
20 points
55 points
10 points
5 points
Q&A
T1.2 Tender Data (Clause 3.11 Functionality Criteria)
 | Construction of Water-Based Infrastructure projects The tenderer has completed Marine Infrastructure construction project including dredging works Valid Completion Letter/Certificate | Construction of Shore Protection projects The tenderer has completed the construction of Shore Protection construction including the production and installation of concrete armour units within a Port application Valid Completion Letter/Certificate
Total Points 20 | 10 | 10
Score |  | 
0 | The tenderer has submitted no information, or the tenderer has submitted a list of projects with no valid Completion letter/ Certificate | 
20 | The tenderer has completed one (1) Water-Based Infrastructure construction project in the last 25 years with valid Completion Letter/Certificate | The tenderer has completed one (1) construction of Shore Protection project in the last 25 years with valid Completion Letter/Certificate
40 | The tenderer has completed two (2) Water-Based Infrastructure construction projects in the last 25 years with valid Completion Letters/Certificates. | The tenderer has completed two (2) construction of Shore Protection projects in the last 25 years with valid Completion Letters/Certificates
60 | The tenderer has completed three (3) Water-Based Infrastructure construction projects in the last 25 years with valid Completion Letters/Certificates. | The tenderer has completed three (3) construction of Shore Protection projects in the last 25 years with valid Completion Letters/Certificates.
80 | The tenderer has completed four (4) Water-Based Infrastructure construction projects in the last 25 years with valid Completion Letters/Certificates. | The tenderer has completed four (4) construction of Shore Protection projects in the last 25 years with valid Completion Letters/Certificates.
100 | The tenderer has completed five (5) Water-Based Infrastructure construction projects in the last 25 years with valid Completion Letters/Certificates. | The tenderer has completed five (5) construction of Shore Protection projects in the last 25 years with valid Completion Letters/Certificates.

## Slide 45: PART T1: TENDERING PROCEDURES
T2.2-05 Programme
10 points
55 points
30 points
5 points
T1.2 Tender Data (Clause 3.11 Functionality Criteria)

## Slide 46: PART T1: TENDERING PROCEDURES
T2.2-05 Programme
10 points
55 points
30 points
5 points
T1.2 Tender Data (Clause 3.11 Functionality Criteria)

## Slide 47: PART T1: TENDERING PROCEDURES
T2.2-06 Approach Paper
20 points
55 points
30 points
10 points
Q&A
T1.2 Tender Data (Clause 3.11 Functionality Criteria)

## Slide 48: PART T1: TENDERING PROCEDURES
T2.2-06 Approach Paper
20 points
55 points
30 points
10 points
Q&A
T1.2 Tender Data (Clause 3.11 Functionality Criteria)

## Slide 49: PART T1: TENDERING PROCEDURES
T2.2-06 Approach Paper
20 points
55 points
30 points
10 points
Q&A
T1.2 Tender Data (Clause 3.11 Functionality Criteria)

## Slide 50: PART T1: TENDERING PROCEDURES
T2.2-07 Health and Safety Management
15 points
55 points
30 points
10 points
Q&A
T1.2 Tender Data (Clause 3.11 Functionality Criteria)
Submit the following documents as a minimum with your tender:
Safety, Health & Environmental Policy signed and dated by the Chief Executive Officer. List the five elements -
Commitment to Safety, prevention of pollution,
Continual improvement,
Compliance to legal requirements, appropriate to the nature of contractor’s activities,
Hold management accountable for development of the safety systems.
Include objectives and targets.
Detailed Roles & Responsibilities, such as S16.2 CEO, CR8.1 Construction Manager, CR8.5 Safety officer, CR8.7 Construction Supervisor, CR9.1 Risk Assessor, CR 12 Temporary works designer and 17.1 SHE Reps, etc. as per the Occupational health and safety Act 85 of 1993.
Project specific Baseline Risk Assessment (RA), indicating major activities of the project namely:
  Demolition of existing south breakwater cap
  Construction of a new reinforced concrete cap to serve as the base for the south breakwater repair and upgrade.
  Production of 65 t Antifer Cubes, 20 t and 30 t dolos including but not limited to establishment of batch plant, casting, curing and handling of units
  Placement of 1 t to 5 t rock underlayer on top of the damaged dolos breakwater head at the south breakwater.
  Dredging of the toe of the south breakwater head to enable placement of the bottom row of Antifer Cubes.
  Transporting and placing of 65 t Antifer Cubes and 30 t dolos Units on south breakwater, and 20 t units on the North Breakwater, including establishment of the cranes.
  Detailing and casting reinforced concrete plinths as required to ensure continuous safe crane operation and continuous navigation light operation on the breakwaters

## Slide 51: PART T1: TENDERING PROCEDURES
T2.2-07 Health and Safety Management
15 points
55 points
30 points
10 points
Q&A
T1.2 Tender Data (Clause 3.11 Functionality Criteria)
Submit the following documents as a minimum with your tender:
Project health and safety plan which comprises of, but not limited to the following minimum elements
  Legal and site-specific requirements
  Competency, training and awareness.
  Subcontractor selection.
  Incident management
  Communication, Participation and Consultation
  Operational Control
  Perfomance assessment and auditing
Evidence that the Principal Contractor have made adequate provisions for the cost of Health & Safety "Activity Schedule": CR 3(5) (b)(iii) read with CR 5(1)(g)
Complete and return with tender documentation the Contractor Safety Questionnaire included to this Evaluation Schedule as a returnable

## Slide 52: PART T1: TENDERING PROCEDURES
T2.2-07 Health and Safety Management
15 points
55 points
30 points
10 points
Q&A
T1.2 Tender Data (Clause 3.11 Functionality Criteria)

## Slide 53: PART T1: TENDERING PROCEDURES
T2.2-07 Health and Safety Management
15 points
55 points
30 points
10 points
Q&A
T1.2 Tender Data (Clause 3.11 Functionality Criteria)

## Slide 54: PART T1: TENDERING PROCEDURES
T2.2-07 Health and Safety Management
15 points
55 points
30 points
10 points
Q&A
T1.2 Tender Data (Clause 3.11 Functionality Criteria)

## Slide 55: PART T1: TENDERING PROCEDURES
T2.2-07 Health and Safety Management
15 points
55 points
30 points
10 points
Q&A
T1.2 Tender Data (Clause 3.11 Functionality Criteria)

## Slide 56: PART T1: TENDERING PROCEDURES
T2.2-08 Quality Management
10 points
55 points
30 points
10 points
Q&A
T2.2-08: Evaluation Schedule - Quality Management With Reference to Standard
Due consideration must be given to the deliverables required to execute and complete the contract as per the TNPA-QUAL-REQ-014.1 General Quality Requirements for Suppliers and Contractors and ISO9001:2015 Quality Management Systems. stated in the Works Information, and for evaluation purpose should include limited to:
1. The Project Quality Plan (PQP) details how the Contractor’s Quality System will be applied to the Scope of Work specified in the contract and shall include the following as key elements:
1.1 A brief project scope of works includes a description of the Contractor’s Project organization, with key positions and responsibilities identified and individuals named. The organization structure shall also indicate resources committed to the management and coordination of Quality Assurance/Quality Control (QA/QC) activities. (Resource allocation).
1.2. Provide a description of how documents provided by Transnet to the Contractor/created by Contractor are to be managed. (Documentation management and control).
1.3. Include Quality activities relevant to the Scope of Work, identifying applicable procedures, reviews, audits, controls and records used to control and verify compliance with specified Contractual requirements. (Performance evaluation and monitoring).
1.4. Include a listing of All Quality Control Plans (QCP’s) and associated Field Inspection Checklists (FIC’s)
1.5. Include a listing of all Special Processes (e.g. non-destructive testing, cube testing, aggregate testing, Ductility Testing, Viscosity testing etc.) envisaged for use. (Inspection and Testing).
1.6. Control of externally provided services. (Subcontractors and Suppliers).

## Slide 57: T2T2.2-08 Quality Management
2. Quality Control Plan (QCP) specific to the Project limited to:
2.1.Demolition of existing south breakwater cap and construction of a new reinforced concrete cap to serve as the base for the south breakwater repair and upgrade.
2.2 Production of 65 t Antifer Cubes, 30 t and 20 t dolosse including but not limited to establishment of batch plant, casting, curing and handling of units.
2.3 Transporting and placing of 65 t Antifer Cubes, and 30 t and 20 t dolos units on the breakwaters including the establishment of the crane
2.4 Placement of 1 t to 5 t rock underlayer.
2.5 Dredging and disposal of material at the toe of the south breakwater head to enable placement of the bottom row of Antifer Cubes.
2.6 Casting reinforced concrete plinths as required to ensure safe crane operation on the north breakwater.
The Quality Control Plans shall be Project Specific as per the Scope of Work and shall include the following as key elements:
1. Detailed sequence of activities (Mandatory documents, Pre-construction, construction/operation activity sequences, Post construction activities, etc.).
2. Include applicable procedures/code/drawings and specifications (Documented procedures/ Standards/ Code/ regulation/ specification/ Drawing where applicable to each listed activity).
3. Include all intervention points (i.e. hold, witness, verify) per listed activities in the QCP. (Clearly indicate how the inspection intervention by relevant parties will be categorized per activity listed in the QCP).

## Slide 58
4. Reference all Verification documentation/Field inspection checklist (Clearly indicate the verification records per each activity such as Certificates, reports, forms, checklist, method statements, Plans etc).
5. Include all relevant signatories (i.e. Contractor, Approved Inspection Authority (AIA), Transnet) (Clearly indicate the sign-off intervention for all responsible parties per QCP).
This QCP shall identify all inspection, test, and verification requirements to meet Contractual obligations, specifications, drawings, and related details including destructive and nondestructive testing, witness, and hold points.
3.. A signed Quality Policy based on International Organisation for Standardisation (ISO 9001) that displays the five key policy requirements. These requirements include:
1. Is appropriate to the purpose and context of the organization and supports its strategic direction,
2. Provides a framework for setting quality objectives,
3. Includes a commitment to satisfy applicable requirements,
4. Includes a commitment to continual improvement of the quality management system, and
5. Is communicated and understood within the organization.

## Slide 59: T2.2-08 Quality Management
Quality (10) | Evaluation Category | Maximum Score | Evaluation Criteria | Rating
Quality Requirements | Project Quality Plan (as per TNPA-QUAL-REQ- 014.1) The Project Quality Plan (PQP) details how the Contractor’s Quality System will be applied to the Scope of Work specified in the contract and shall include the Six (6) key elements: | 5 | No response | 0
 |  |  | Only Two (2) or below of Six (6) key elements met | 20
 |  |  | Three (3) out of the Six (6) key elements met | 40
 |  |  | Four (4) out of the Six (6) key elements met | 60
 |  |  | Five (5) out of Six (6) key elements met | 80
 |  |  | Six (6) out of Six (6) key elements met | 100

## Slide 60: T2.2-08 Quality Management
Quality (10) | Evaluation Category | Maximum Score | Evaluation Criteria | Rating
Quality Requirements | Quality Control Plans (as per TNPA-QUAL-REQ-014.1) Quality Control Plan (QCP) specific to the Project limited to: 2.1 Demolition of existing south breakwater cap and construction of a new reinforced concrete cap to serve as the base for the south breakwater repair and upgrade. 2.2 Production of 65 t Antifer Cubes, 30 t and 20 t dolosse including but not limited to establishment of batch plant, casting, curing and handling of units. 2.3 Transporting and placing of 65 t Antifer Cubes, and 30 t and 20 t dolos units on the breakwaters including the establishment of the crane 2.4 Placement of 1 t to 5 t rock underlayer. 2.5 Dredging and disposal of material at the toe of the south breakwater head to enable placement of the bottom row of Antifer Cubes. 2.6 Casting reinforced concrete plinths as required to ensure safe crane operation on the north breakwater. | 4 | No response | 0
 |  |  | One out of five key elements met | 20
 |  |  | Two out of the five key elements met | 40
 |  |  | Three out of the five key elements met | 60
 |  |  | Four out of five key elements met | 80
 |  |  | Five out of five key elements met | 100

## Slide 61: T2.2-08 Quality Management
Quality (10) | Evaluation Category | Maximum Score | Evaluation Criteria | Rating
Quality Requirements | Quality Policy Quality Policy shall include the following key policy elements: 1. is appropriate to the purpose and context of the organization and supports its strategic direction, 2. provides framework for setting quality objectives,. 3 includes a commitment to satisfy applicable requirements, 4 includes a commitment to continual improvement of QMS, and 5. is communicated and understood within the organization. | 1 | No response | 0
 |  |  | One out of five key elements met | 20
 |  |  | Two out of the five key elements met | 40
 |  |  | Three out of the five key elements met | 60
 |  |  | Four out of five key elements met | 80
 |  |  | Five out of five key elements met | 100

## Slide 62: T2.2-08 Quality Management

## Slide 63: PART T1: TENDERING PROCEDURES
T2.2-09 Environmental Management
10 points
55 points
30 points
10 points
Q&A
T1.2 Tender Data (Clause 3.11 Functionality Criteria)
1 The tenderer must provide a project specific Environmental Management Plan (EMP). This plan must be clear on the following:
A description of the environmental impacts that need to be avoided, managed and mitigated, a description of how those impacts will be avoided, managed and mitigated (impact management actions).
The method and frequency of monitoring the implementation of impact management actions.
A description of how environmental incidents will be managed on site.
An indication of the roles and responsibilities in the implementation of the impact management actions.
Records to be kept.
How will non-conformance/non-compliance be dealt with.

## Slide 64
2 Environmental Policy signed by Leadership displaying the following key components, namely:
Commitment to comply with all applicable environmental laws, regulations and standards.
Commitment to pollution prevention.
Emphasize the organization’s commitment to continual improvement in environmental performance.
Address the sustainable use of resources/ resource conservation.
Is communicated to all employees working for or on behalf of the Contractor.
3 Declaration of Understanding to demonstrate understanding of Transnet’s environmental governance framework and enough financial provision for compliance with the requirements.
T2.2-09 Environmental Management cont..

## Slide 65
Preference Points:
Price and Specific Goals
Supplier Development Team

## Slide 66: STAGE 3: PREFERENCE POINTS SYSTEM (80/20 or 90/10)
Stage Three – Specific Goals: Only tenders that achieve the minimum qualifying 60 points for functionality will be evaluated further in accordance with the 80/20 or 90/10 preference points system as described in Preferential Procurement Regulations.
the 80/20 system for requirements with a Rand value equal to or below R50 000 000 (all applicable
taxes included).
the 90/10 system for requirements with a Rand value above R50 000 000 (all applicable taxes
included).
Transnet will use the lowest acceptable bid to determine the applicable preference points system.

## Slide 67: SELECTED SPECIFIC GOALS AND PREFERENCE POINTS
In terms of Transnet Preferential Procurement Policy (TPPP) and Procurement Manuals, the following preference points must be awarded to a bidder who provides the relevant required evidence for claiming points.
Selected Specific Goal | Number of points (80/20 system) | Number of points (90/10 system)
B-BBEE Status Level of Contributor 1 or 2 | 6 | 3
The promotion of supplier development through sub-contracting or JV for a minimum of 30% of the value of a contract to South African Companies which are: EMEs and/or QSEs black-owned | 14 | 7
Non-Compliant and/or B-BBEE level 3-8 Contributors | 00 | 00

## Slide 68: SPECIFIC GOALS AND ACCEPTABLE EVIDENCE
Should the evidence required for any of the Specific Goals applicable in this tender not be provided, a tenderer will score zero preference points for that particular “Specific Goal”.
The following Table represents the evidence to be submitted for claiming preference points for applicable specific goals :
Specific Goals | Acceptable Evidence
B-BBEE Status Level of Contributor 1 or 2 | Valid B-BBEE Certificate / Sworn-Affidavit B-BBEE Certificate (in case of JV, a consolidate scorecard will be accept) as per DTIC guidelines.
The promotion of supplier development through sub-contracting or JV for a minimum of 30% of the value of a contract to South African Companies which are: 1. EMEs and/or QSEs black-owned | Sub-contracting agreements. Subcontractors CIPC – Valid B-BBEE Certificate / Sworn- Affidavit / Valid BBBEE Certificate as per DTIC guideline.

## Slide 69: Key Pointers determining the validity of B-BBEE Certificate:

## Slide 70: Key Pointers determining the validity of Sworn – Affidavit:

## Slide 71: Key Pointers determining the validity of CIPC B-BBEE Certificate:

## Slide 72
PART C2: PRICING DATA
C2.1 PRICING DATA
C2.2 BILLS OF QUANTITIES

## Slide 73: PART C2: PRICING DATA
C2.1 PRICING ASSUMPTIONS
General pricing assumptions
Particular pricing assumptions
    Section A – Preliminary and general
    Section B – Site clearance (demolitions)
    Section C – Concrete
    Section D – Structural steelwork
    Section E – Dredging
    Section F – Coastal structures
Q&A

## Slide 74: PART C2: PRICING DATA
C2.2 BILL OF QUANTITIES
Section 1 – Preliminary and general
  Fixed charge and value related items (temporary works items)
  Time related items
  CIDB Build
Section 2 – North breakwater
  Site clearance (demolitions)
    Preparation for outriggers
    Remove navigation light complete
  Concrete (structural)
    Repair of wall if altered for outriggers (provisional item)
  Precast concrete
    20t dolosse
  Structural steelwork
    Navigation light
Q&A
Section 3 - South breakwater
  Site clearance (demolitions)
    Demolish cap, remove underlayer & 30t dolosse for reuse
    Remove navigation light complete (temporary & permanent positions)
  Concrete (structural)
    Crane base, ramp, new permanent navigation light plinth
  Precast concrete
    65t Antifers, 30t dolosse
  Structural steelwork
    Handrails, ladders, navigation light
  Dredging (disposal offshore i.e. along the breakwater)
  Coastal structures
    1-5t rock (free issued & collected from stockpile within the port)

## Slide 75: CIDB B.U.I.L.D
“The CIDB Standard for Developing Skills through Infrastructure Contracts, published in Government Gazette 43495 dated 3 July 2020 is applicable to this project”.
“The CIDB Standard for Indirect Targeting for Enterprise Development through Construction works Contracts, published in Gazette Notice No.36190 of 25 February 2013 is applicable to this project”.

## Slide 76: CIDB B.U.I.L.D
Note 1: In the case of the CIDB Standard for Skills Development there are NO returnable documents (except for pricing the relevant section of the Bill of Quantities). Following award of the contract to the successful tenderer, the employer shall provide to the Contractor the following documents which shall be completed by the Contractor and submitted within the stipulated period.
o A1 – List of Recognized Skills Development Agencies (21 days after acceptance),
o A2 – Baseline Training Plan (21 days after acceptance),
o A3 – Project Interim Report (21 days after the end of each reporting period),
o A4 – Supervisor Agreement (21 days after acceptance), and
o A5 – Project Completion Report (21 days after Final Completion)

## Slide 77: CIDB B.U.I.L.D
In respect of the CIDB Standard for Indirect Targeting & Enterprise Development, there are NO returnable documents (except for pricing the relevant section of the Bill of Quantities). Following award of the contract to the successful tenderer, the employer shall provide to the Contractor the following documents which shall be completed by the Contractor and submitted within the stipulated period:
o The Needs Analysis (60 days after acceptance),
o The Project Interim Report (21 days after the end of each reporting period),
o The Project Completion Report (21 days after Final Completion), and
o The Declaration (21 days after acceptance).

## Slide 78: CIDB B.U.I.L.D
FINAL SUMMARY
The fee is applicable to projects of Tender Grades 7, 8 and
9 (i.e projects of value R60,000,000.00 and higher),
The fee is levied at the rate of 0.2% of the Project Award
value up to a maximum fee of R2,000,000.00.

## Slide 79: PART C2: PRICING DATA
Q&A
Section 2: North Breakwater – Main Items

## Slide 80: PART C2: PRICING DATA
Q&A
Section 3: South Breakwater – Main Items

## Slide 81: PART C2: PRICING DATA
Q&A
South Breakwater – Main Items
Required crane capacity: of a minimum of 69t payload at 80 m.

## Slide 82
PART C1:
AGREEMENT AND CONTRACT DATA
C1.1 FORM OF OFFER AND ACCEPTANCE
C1.2 CONTRACT DATA
C1.3 FORM OF SECURITIES

## Slide 83: PART C1: AGREEMENT AND CONTRACT DATA
C1.1 FORM OF OFFER AND ACCEPTANCE
Ensure that amount in words corresponds with amount in figures on the Bills of Quantities
Ensure that Form of Offer is signed by authorised person and two witnesses

## Slide 84: PART C1: AGREEMENT AND CONTRACT DATA
C1.2 CONTRACT DATA
The conditions of contract (NEC 3 ECC) are the core clauses and the clauses for main
Dispute resolution
Option W1: Dispute resolution procedure
Secondary Options
X1: Price adjustment for inflation
X2: Changes in the law
X7: Delay damages
X13: Performance Bond
X16: Retention
X18: Limitation of liability
Z: Additional conditions of contract

## Slide 85
Contract Data
Contract Data
Start Date:
Key Dates: Refer to Contract Data Part 1, C1.2
Completion Date :

## Slide 86
PART C4:
SITE INFORMATION

## Slide 87: PART C4: SITE INFORMATION
Report structure
Description of the site
Existing structures
Conditions
  Water levels
  Waves
  Wind
  Bathymetry

## Slide 88: PART C4: SITE INFORMATION
Wave Climate

## Slide 89: PART C4: SITE INFORMATION
Wave Climate - Direction

## Slide 90: PART C4: SITE INFORMATION
Model Video – Hmo 8.5 m, Tp 14 s, Water Level +2.8 m CD (1.32 m above MHWN)

## Slide 91: PART C4: SITE INFORMATION
Cap Levels

## Slide 92: PART C4: SITE INFORMATION
Cap Construction Levels

## Slide 93: QUESTIONS & ANSWERS SESSION:

## Slide 94: Thank you